- 1 -

Support Project for Technology Development by SMEs
Research and Development Proposal
(R&D)

󰊱Project Overview

Project Title

Development of a Real-time Multilingual Translation and Interpretation Solution Specialized in Business, Automated Global Sales Consultation and Interpretation Document Platform for SME Export Revenue Innovation

Development Goals

Develop a business-specialized translation model based on learning the unique product names, specifications, and prices of each company and a multilingual interpretation model that performs real-time streaming voice interpretation within seconds. Develop an automation agent for full export tasks including automatic generation of export documents such as quotations and product pages. Build a platform to simplify complex regulation and certification documents through unique formatting modules, removing barriers to the global expansion of SMEs and achieving revenue innovation.

Development Method

Core Differentiated Data
Establish an overwhelming entry barrier through domain-specific fine-tuning using 100,000 sentence pairs, business, regulation and certification exclusivescripts that are impossible to replicate in a short time.

Model Advancement
Combine the technique of injecting company-specific knowledge into hybrid language models to reduce hallucinations. Secure simultaneous interpretation performance within seconds using and based technology.

Platform Commercialization
Utilize the verified platform infrastructure of the lead institution to develop an integrated cloud web/mobile environment that allows demand companies to link and use their data within at least one day without manpower.

- 2 -

Research Team Composition

Lead
JuPCN Platform Commercialization Lead
Possesses the platform and extensive know-how in various business operations
As a certified platform holder enterprise with a year track record and sales of 100 billion, guarantees platform construction, integration, and cloud infrastructure commercialization

Joint
JuSterlingbox Model Data Specialist
A translation data company with years of specialized dataset accumulation
Provides translation fine-tuning and exclusive corpus, the core asset, and responsible for regulatory certification formatting technologyMulti-agent

Takes charge of regulatory certification formatting technology
Joint
Field demonstration verification by demand companies, including automotive parts by Joo HaetBit Illucom, special shoes by Joo The New In Grip, and Grey Whale, among the top exporters, providing demonstration data by industry and quantitatively verifying introduction effects through testing.

Expected Effects

Economic and Industrial Impact
Increase export order rates by demand companies by over 40%
Dramatically shorten regulation and certification document processing time from 4 weeks to 2 weeks
Achieve sales of 100 billion won in the second commercialization year, cumulative 500 billion won in 5 years, creating 700 new jobs, and plan to supply to over 500 SMEs through vouchers and collaboration
Achieve a cumulative export substitution effect of 500 billion won in 5 years
Gain the world’s highest level of technology
Achieve over 90% translation accuracy, within seconds delay for voice interpretation, and over 95% document structure retention rate, leading the domain-specialized translation market that global big tech could not address.

- 3 -

󰊲Self-Diagnosis

- 4 -

Technology Development Goals
 1.

Background and Necessity of the Project
1)

Environment Analysis
 (1)

Export SMEs face complex barriers in the overseas operations, such as translations that do not reflect the company-specific context, and real-time consultation difficulties.

They face complex barriers like the high-cost and prolonged process of regulatory certification documentation that requires suitable interpreting structures. Therefore,

Beyond simple translation functions, a domain-specific platform connecting the entire export business cycle based on corporate data and technical terms is needed.

There is a need for an AI-native platform.

Market growth potential and development urgency.

The global business translation market is expected to grow from approximately $18 billion in 2025 to over $70 billion in 2030, ◦

and the demand for business domain-specific translation is rapidly expanding.

Key Barriers On-site Issues Need for Technological Development

① Work Context · Technical Terminology

General-purpose AI does not fully incorporate company-specific product names, technical specifications, pricing, and contract conditions, posing a risk of critical information mistranslation during the negotiation and contract process.

Connecting product-specific
price glossary to the 
DB
 for translation and interpretation document 
RAG
 generation in real time

Real-time interpretation performance
②

The existing 
stage structure has a cumulative delay of 
STT
MT
TTS 3
→
→
over
 seconds, and
background noise speakers are 
2~5
, 
with limitations in handling
specialized terminology prior to separation

By employing streaming interpreting architecture with 
E2E 
speaker separation
and specialized terminology injection,
interpretation is implemented within
 seconds
2

Regulatory certification documents
③

documents such as 
CE·eCTD·FCC·HACCP 
have complex forms and document structures differing by country,
and the preparation
 periods and outsourcing costs pose a significant burden on SMEs

Automating the structuring and formatting of regulatory document translations
and supporting document preparation based on expert review (HITL)

- 5 -

The cost of document preparation, translation, and formatting accounts for a significant portion of expenses in the regulatory certification service market,
leading to demand for automated solutions
 
◦

There is high demand for reduction in time and cost through automation
·
.

To fill the gap between generic translation and high-cost specialized services for domestic export SMEs ◦

There are market opportunities for type-integrated solutions
SaaS
.

To translate these market site demands into actual export performance, it's not enough to merely improve translation accuracy
 
·

Instead, it must incorporate unique company knowledge into real-time translation and interpretation
consultation
document generation
compliance certification
. 
, 
, 
,

It is necessary to connect these into a single workflow. Therefore, this project aims to, based on company data and technical terminology
.

develop a domain-specialized platform that supports the entire cycle of export business
AI 
.

Limitations of existing solutions and this project's construction direction
2)

Limitations of existing solutions
 (1)

The limitations of existing solutions lie not only in the lack of performance of individual functions but also in the structural issue of disconnection in enterprise context real-time consultation document certification tasks
 
, 
·
·
·

The structural issue is the disconnection between these tasks, this project connects them based on the enterprise's domain-specialized model
. 
RAG

to automate the entire cycle of export operations.

The final development goals and the solution of this project
 (2) 
3

The solution
3
Key development content
Main objectives

Business interpretation and translation 
① 
model

Domain learning based on 
NLLB/EXAONE 
+ 
Company-specific 
knowledge
Expert feedback 
RAG 
DB + 
learning

BLEU 65+
Terminology consistency 40%↑
Hallucination 70%↓

Real-time voice 
E2E 
② 
interpretation

Streaming interpretation based on
Whisper·InfiniSST 
, 
Speaker separation
Real-time injection of company-specific terminology
,

Open
Languages
8
+ 
Within delay seconds
2
WER 15%↓

Document auto-generation·
③ 
Regulatory certification

Develop module for export document agenization in comprehensive and format
5
eCTD·CE·FCC·HACCP

TEDS 70%+
Document creation time 70%↓
F1 0.8+

- 6 -

Development Direction
 (3)

This project not only focuses on developing three solutions individually,
but also aims to integrate domain-specific translation and interpretation models
 
,

by unifying industry-specific
knowledge into a common foundation.
This allows for the real-time integration of companies' product information and terminologies.
RAG
DB
.

Ensuring consistent reflection in translation and document creation,
and addressing overseas sales buyer consultations and export document drafting regulatory compliance
, 
·
·
·

by automating the entire workflow cycle
in a single
agent platform.
AI
.

Current state of domestic and international technology and competitive environment
3)

Globally, there are solutions in the fields of translation, interpretation, and document processing,
but solutions that provide integrated offerings for
sales consultations
real-time interpretation
professional translation
 
·
·
, 
·
, 
, 
,

SME-focused regulatory document automation
as a SaaS
are limited.
.

Major domestic and international technological status
 (1)

Comparative coverage by functional area
 (2)

Offering specialized functions
Partially supported or responded to with general-purpose functions
Not supported
This is a qualitative comparison based on public data
Final
O: 
/ 
: 
/ X:
.
,
※
△

The submission should specify the investigation's reference date and sources.

Conclusion of Competitive Environment Analysis
 (3)

Comparison results
The quality of generic translation,
domain capabilities of professional translation services,
and automation strengths of document processing solutions exist
 
, 
, 
,

independently.
However, these services are limited in integrating product information and terminologies for individual companies
while conducting sales consultations.
.
RAG
·
,

to provide integrated offerings in a single
environment for interpretation,
professional translation,
and regulatory document automation
,
,
SaaS
.

Functional Area
Representative Company Services
·
Key Strengths
Limitations from the perspective of this project

Translation
DeepL
has excellent general text translation quality and
user-friendliness

Real-time reflection of corporate-specific terminologies,
prices, and contract terms
·
·
creating structured regulatory documents
While business
,
,
process connections are limited

Real-time Interpretation

Google Gemini Live Translate Multilingual interpretation feature centered on everyday conversation with low latency

Consistency in business terminology Management of multiple speakers, Integration with corporate documents, RAG Limited

Professional Translation Service TransPerfect · RWS Expertise and Multilingual Project Management Capability

High cost, long lead-time based on human resources, Limited new document generation and automation for SMEs, SaaS

Document Processing · Automation

Hyperscience · UiPath Classification and extraction of unstructured documents, Capability in work automation

Export Control Domain New multilingual document generation Limited terminology feature by company, RAG Insufficient

Domestic Translation Platform Flitto combined with AI and human translation, Leading domestic translation platform Regulation document automatic generation regulation Export, Limited integration of DB and work full-cycle

Domestic Support · AI

KOTRA Export Voucher, Clova Saltluxma · InzLab etc.

Possesses translation support or AI Document consultation capability ·

Limited spread of SaaS tailored for SMEs or specializing in export trade regulation certification and external SMEs, · ·

Platform Sales Consultation · Real-time Interpretation Professional Translation Regulation Document Automation Comprehensive

StunningBiz AI This Project ( ) O O O O Integrated Provision

DeepL X X O X Translation-focused

Google △ O △ X General-purpose focused

TransPerfect · RWS X X △ △ Human Resources Service

Hyperscience · UiPath X X X △ Document processing focused

Flitto Domestic Solution · AI △ △ △ X Partial Support

- 7 -

Research and Development Method 2.

Data Acquisition Method

Hence, there is a market gap in the integrated domain for SMEs' full-cycle support of export business based on company-specific knowledge with AI SaaS

A market gap exists.

Differentiation, Originality, and Technology Development Direction 4) ·

The differentiation of this project lies in not the mere combination of individual functions, but in connecting the workflow of sales consultation, document, and certification based on a common foundation of a specialized corpus and company-specific knowledge 110 + RAG.

.

.

Verification and Commercialization Connection Direction (1)

Through empirical evidence by industry sector of demand companies, not only is translation accuracy but also reduction in work time, document quality Export response 3, ,,

The possibility of speed and order success rate improvement will be verified together.

Deliverables are provided as a draft and regulatory certification documents are subject to mandatory expert review AI (Draft), (HITL) ◦

Managing legal and operational risks · .

Combining PCN’s cloud operation capability with StunningBox's model data and regulatory document capability, SaaS · API · AI · · ◦

Parallel demonstration and service implementation within months 24.

This project bridges the public gap between universal translation based on specialized data and company-specific RAG AI, demonstrating domain-specific AI SaaS integrated into the full cycle of export business ·.

Differentiation Axis Possessed Assets Core Technology · Implementation Direction of This Project

Exclusive Specialized ① Data

15 years of accumulated specialized parallel corpora of 110,000+ sentence pairs - 60,000 for Business, - 50,000 for Regulatory Certification,

Used for training trade negotiation contract regulatory certification domains and building industry-specific terminology, securing a data entry barrier difficult to replicate in the short term DB.

Enterprise context-based \n② \nRAG

Product\nPricing table contract terms Translation Memo\nDB·\n·\n·\nUI and \nSearch\nHybrid \n(BM25+Dense \nRetrieval)

Injecting basis data in real-time for translation and interpretation document generation \n·\n·\nto reduce core errors and hallucinations in product names, figures\n·\n·Incoterms \netc.

Real-time \nE2E \n③ \nVoice Interpretation

Streaming-based \nWhisper·InfiniSST \nstructure\nSpeaker separation\nNoise handling\n, \n, VAD·

Reducing cumulative delay at each existing phase \n3\nCascade\nand aiming for interpretation within seconds at multi-party buyer consultations and exhibitions \n·\nbelow\n2

Integrated export operations \n④ \nSaaS

Export document agent comprehensive\n5\n, \nFormatting\neCTD·CE·FCC·HACCP \n, \nWeb Mobile\n·\n·API

Integrating corporate data within days \n3\nand extending to shopping malls and conference platforms \n·CRM·ERP·\nas a feasible service

This dataset was established based on the officially utilized data \nby our joint research and development institution, Studio Learning Box, in collaboration with the Korean Translation Institute \n \n(\n)\n'\n'

Built on real transaction parallel data accumulated over years acquired through contract \n15\nwith various SMEs.

As output of professional translation projects carried out for export\nsecurity guidelines and the number of the source data providing institution\n,

strictly complying with the Personal Information Protection Act, and de-identification and anonymization have been completed\nsubsequently refined by Studio Learning Box's proprietary data \n·\.

Through purification technology \nit was perfectly reprocessed and assetized as a learning dataset. For the implementation of this task \nAI \n,

the data usage agreement and de-identification measures review have been completed.

- 8 -

Terminology glossary specialized by industry for each demand company\njoint construction\ndesign of translation and interpretation quality feedback loop \n(Terminology DB) \n, \n·

Application\nActive Learning

Additional collection of public data\nOverseas market news Customs Code \nInternational Certification \n: KOTRA \n, \nHS\nDB, \nDB(FDA CDER, EMA

EudraLex, KS/ISO)

Multilingual parallel data crawling and refining for overseas shopping malls\nproduct descriptions\nDomestic shopping malls \n(Amazon·Alibaba·Rakuten) \n,

Linkage data collection

Data Quality Management Plan\n(1)

Core data verification pipeline\n  \n.

- 9 -

Model Development Methodology

(2\nLegal responsibility for automation of regulatory documents and expert validation\n)\n(HITL)

Validation process\nHITL

Draft creation\nExpert validation\nApproval or rejection\nIssued finally\nWithout review, the final version cannot be issued\nAI \n/\n(\n)\n→ \n→ \n→

Duty to notify Updating system\n·\n·

Data Security\nmiddle structure\n(3) \n·4

Steps\nPerformed Contents

Collection\n① \nCollection of source data by demand company

Refinement\n② \nDeduplication based\nRule-based cleansing\nFiltering out grammar errors\nMinHash \n, \n(\n·\n)

Verification\n③ \nCross-validation by trade translation specialists\nAnomaly detection\n·\n,

Incorporating into learning\n④ \nAccuracy\nBelow anomaly rate\nBelow omission rate\nPassing Data Below\n95% \n·\n5% \n·\n3% \n(\n)\nincluded in fine-tuning only gold datasets

Items\nContent

Legal Responsibility Structure\nThe deliverable is a draft\nStatus\nThe final submission responsibility lies with the user demand company \nAI \n(Draft) \n, \n(\n)\nclearly notified

Expert validation procedure\nInserting the domain expert translation reviewer validation phase as a mandatory workflow

Country-specific guidelines\nUpdate

Examining changes in national export regulation customs guidelines\n1\nat least quarterly \n·\nRule set update

User notification Exemption Structure\n·\nPosting notification phrases within the service and providing exemption clauses in the contract

Step 
Execution Content

Encryption at Storage
① 
File Storage Data 
and Encryption 
DB/
AES

Encryption during Transmission
② 
Base Transmission Section Encryption
TLS

Access Control
③ 
Role-Based Access Control (RBAC)

Audit Log Record
④ 
Full Record of Access Change History
·

Business Hybrid Translation Model 
Stage Training Pipeline
(1) 
(3
)

Owned Business Parallel Corpus 
Out of Sentence Pairs for Learning Subset 
Ten Thousand Sentence Pairs Used for Fine-tuning
60
50
1
.
※

Step
Methodology
Core Content

Step 
1
Domain 
Fine-tuning

Business Corpus Transfer 
Learning

Trade Sales Contract Business Parallel Corpus
Fifty Thousand Sentence Pairs
Based Domain 
·
·
(50
) 
Language Pattern Internalization
Supplier Industry-Specific Learning
. 
3

Step 
2
RAG 
Integration

Company-Specific Knowledge
Real-time 
DB 
Search Augmentation

Company's Unique Product Name Price Condition Vector 
Storage
During Translation and Interpretation 
·
·
DB 
. 
·
Hybrid 
Search
for Real-time Context Injection
Hallucination Mitigation
(BM25+Dense Retrieval)
. 
Reduction Goal
70%

Step 
3
RLHF

Expert Feedback 
Preference Learning

Reinforcement Learning Based on Translator and Sales Practitioner Feedback
Business Negotiation
·
. 
Optimization of Cultural Nuances
·
·

- 10 -

Real-time Streaming Speech Interpretation Model
(2) E2E 
.

Technical Architecture
Based 
Streaming Interpretation
[
] InfiniSST + Whisper Large-v3 + LLM 
E2E

Export Document Auto-generation Agent 
Core Tasks
(3) 
- 5

Technical Elements
Implementation Method and Content

Chunked Causal 
Streaming ASR

Chunk-based Causality Encoder
Real-time While Speaking 
Whisper Large-v3 
. 
Processing
Business Term Product Name Specialized Fine-tuning
Speech Section Detection
. 
·
. VAD(
)
Background Noise Filtering
Target 
Below
. WER 
15%

Simultaneous Interpretation Core 
E2E 
Model

Framework
Encoder 
InfiniSST 
: Wav2Vec2.0 
+ Adapter + Qwen2.5-7B 
Decoder
Sliding 
Management for Unrestricted Speech Stream Processing
LLM 
. 
KV-Cache 
. 
Simultaneous Interpretation Policy Application
Target Delay
Under Seconds
AlignAtt 
. 
: StreamLAAL 2

Business Context 
Real-time Integration
RAG

Company Knowledge 
Real-time Reference during Interpretation Initial Prompt Injection
RAG 
DB 
(
). 
Product Name Model Number Price
Misinterpretation Prevention
Domain Term Beam Search Weight 
·
·
·Incoterms 
. 
Application

Multilingual Support 
Speaker 
& 
Separation

Korean 
English Chinese Japanese Spanish German French Vietnamese Arabic 
<-> 
·
·
·
·
·
·
·
Language 
With Automatic Speaker Distinction
Automatic Language 
(8
+ 
). Speaker Diarization
. 
Detection

Platform Integration
Native Plugin
Mobile 
Zoom·MS Teams·Google Meet 
. 
App
Exhibition Venue Low-latency Streaming 
Offline 
(iOS·Android). 
·
API. 
On-premises Deployment Support and Sensitive Information Security
(
)

Document Type
Agent Processing Content and Client Company Utilization
AI

Multilingual 
Product Page & 
Catalog

Korean Product Description 
Multilingual Eng-Chn-Jap-Spn-
Shopping Mall Optimized Phrases Autogeneration
-> 
(
·
·
·
·
) 
. 
Keyword Cultural Localization
Health Functional Foods Cosmetics
Integration
SEO 
·
. [
·
] Cafe24·Amazon API

Estimate & 
Quotation

Reference Pricing Table 
Payment Conditions Packaging Standards and Trade Standards Application
RAG
-> Incoterms·
·
. 
Auto-generate Multilingual Delivery Estimate for Automotive Parts Shoes
[
·
] OEM

Automatic Response to Overseas Inquiry

Shopping Mall 
Foreign Language Inquiry 
Intent Classification 
Search 
Multilingual Response 
CRM·
API: 
-> 
-> RAG 
-> 
Automated Dispatch
Frequently Asked Questions about Food Ingredients Allergy Certification
. [
] 
·
·

Multilingual Contract 
Draft

Supply Contract
Template 
Company Conditions Injection 
Multilingual Draft Auto-generation
·NDA·MOU 
+ 
-> 
. 
Multilingualize Global Supply Contract for Automotive Parts
[
] 
OEM

Exhibition Seminar 
·
Real-time Interpretation 
Support

Speech Interpretation 
Multilingual Subtitles 
Integrated Chat Translation
Plugin
+ 
+ Q&A 
. Zoom·Teams 
. 
Footwear Cosmetics
On-site Real-time Consultation Support for Overseas Exhibitions
[
·
] 
(MIDO, Cosmoprof)

- 11 -

Solution Development and Distribution Method for Target Client Companies

Regulation Certification Document Formatting Module Stunning Box Exclusive Differentiation
(4) 
[
]

Certification Type
Target Client Company
Automation Content

Electronic 
eCTD (
Common Technical Document) 
FDA·EMA·PMDA·NMP
A

Health Functional Foods (FDA 
Registration
Cosmetics 
) 
(NMPA 
China Registration)

Module Auto-formatting
ICH M4 5
, Module 1 
Auto-generation for Each Country, XML Backbone·PDF/A 
Auto-conversion

Marking 
Conformity 
CE
(EU 
Declaration)

Automotive Parts
Footwear 
, 
Cosmetics 
Export
(EU 
)

Auto-formatting
EC Declaration of Conformity 
, 
Translation Structuring
Technical Documentation 
+

U.S. Transmission Certification 
FCC 
(
Certification)

Electronic Wireless Communication Function Included 
·
Electronics and 
Automotive Parts

Auto-formatting
Technical Document 
FCC Form 731 
, 
English Translation Structuring
·

Food Export 
HACCP·
Documentation

Food Manufacturer 
Health Functional Products

Ingredient List Allergy Marking Country of Origin Certificate Multilingual 
·
·
Auto-generation
Automatic Application of Labeling Standards by Country
,

The Translation Solution of this Project has already been Completed at Demand Company Genugrip's Global E-commerce Site
through 
AI 
PoC

Proven Feasibility for Commercialization
Running Multilingual Product Page Automatic Creation and Regulatory Document Translation as a Real Service 
.

Currently, this Consortium is Planning to Expand the Verified Core to the Fusion N Platform across All Industries
, 
AI 
SaaS 
.

Solution Development 
Stage Training Pipeline 
Major Solution Output
(1) 
3
3
— 
→

Division
Core Technology
Development Content
Target Performance

Solution①
Business Translation & Interpretation 
Model

Stage-Based Learning
NLLB/EXAONE 
3
Stunning Box
(Fine-tuning 
RAG 
RLHF). 
→ 
→ 
Using Only Corpus
Industry-specific 
Adapter
110
. 
LoRA 
Source Comprehensive
Real-time Company 
Context Injection
3
. 
RAG

Terminology Consistency 
BLEU 65+, 
Hallucination 
40%
, 
↑
70%↓

Solution②
Real-time Speech 
E2E 
Interpretation

InfiniSST: Wav2Vec2+Adapter+Qwen2.5-7B 
Simultaneous Interpretation Policy
LLM. AlignAtt 
. Sliding 
Unlimited Stream
Bidirectional Language 8+
KV-Cache 
. 
Speaker Separation Integration
. 
·Zoom/Teams

Seconds
StreamLAAL 2
, 
↓
WER 15%
, DER 
↓
15%↓

Solution③
Automatic Document Creation · 
Regulatory Certification

Agent-Based Catalog Estimate Automatic Response Contract
5
(
·
·
·
Exhibition Interpretation
Regulation Certification Formatting
·
). 
Stunning Box 
Only 
(eCTD·CE·FCC·HACCP). 
50
Exclusive Corpora Differentiation

Document Generation 
TEDS 70%+, 
Time 70%
, F1 0.8+
↓

- 12 -

Distribution Method for Target Client Companies
(2)

Core Requirements and Reflection Plan for Target Client Companies
(3)

Key Features by Requirement
 (3-1)

Structural Bottleneck Across the Front of the Industry
  
.

Source
Korea Customs Service
Export Certification Support Center
Guide to Overseas Certification Costs
Export Voucher Status
: 
(2024), KTR 
(2024), Element Korea 
(2024), KOTRA

Survey
Based Summary
(2024), Mordor Intelligence(2025)

Connecting Individual Client Companies and Industrial Statistics
  
. 
3
AS-IS

Stage
Requirement
Execution Content
Deliverables
Enterprise Perspective Value

1
Day
1
Registration 
Plan Selection
SaaS 
→ 
(Starter/Business/Enterprise) 
Payment 
Cloud Tenant Tu
→ 
→ 
Instant Creation

Company-only 
Instance
SaaS 
R
No Separate Server
No Personnel Needed
·IT 
P
Immediate R
Upon Card Payment. 
Usage

2
days
1~3
In-house Data Upload Product
For
(DB·
Pricing Table Automatic Parsing and Refinement
·
) 
·
→ 
Vector
Embedding
RAG
DB
→ 
Corporate Dedicated
Knowledge
RAG
DB
Immediate
·
Reflection of Existing Term Product Names
Generic
Versus Correct
. 
AI
Accuracy 40%↑

3
days
1~2
Industry-Specific Pre-trained Model Selection System
(Retail
Food
Light
/
/
/IT) → 
Fine Tuning
Test
LoRA
A/B
→ 
Corporate Custom Translation Model
Maximizing Precision for Industry-Specific Terminology

4
days
1
Key Issuance
Shopping Mall
API
→ 
Connection
(Cafe24·Amazon)·CRM·ERP
Execution of Synchronization
→ 
Connection Completed
Live Service
API
, 
Starts
Seamlessly Integrated into Existing Business Systems
No Additional Development
Required

5
On-Demand
Usage Log
Quality Monitoring
→ 
Dashboard
Monthly
Automatic
1
CI/CD
→ 
Retraining
Glossary Automatic Update
→ 
Team

Monthly Quality Report
Model
, 
Automatic Improvement
An Automatic Learning System Increasing in Accuracy with Use

Item
Figure
Meaning

Number of Domestic Export Companies
Approx.
Ten Thousand
9.3
(2024, 
Korea Customs Service)
The Problems Faced by Demand Companies Are Structural Problems Commonly Experienced by Similar Industry Scale Companies
3
·
Throughout
The Market Size for Domestic Export Document Outsourcing
Approx. Annually
Trillion Won
3.8
The Structure's Reliance on Manual Outsourcing Is Entrenched Throughout the Industry
·
High-Cost Problem
Global Language Service
Market
Billion Dollars
539
The Language Service Itself Is a High-Growth Market with Structural Demand for Automation

Global Compliance
Software Market
Billion Dollars
362
(CAGR
12.67%)

Regulatory Response Automation Is a 1.5 Times Higher Growth Rate Than That of the Entire Market
The Market Is Moving Towards a Compliance Automation Solution-Requiring
—
Direction

Certification Document
·
Response Cost Per Country

Hundreds to Tens of Millions
Won
~
+
Several Months
Lead Time Per Industry and Per Country
(
·
Reoccurring)

When Exporting to Multiple Countries, Costs and Time Are Repeated and Accumulated In Proportion to the Number of Countries and Products

Demand Companies
Individually
Current
AS-IS(
)
Link with Industry-Wide Base

Sunny Illucom
Automotive Parts
(
)
Multilingual Product Manual Translation Generation
Time
/
72

Even Exporting Companies in the Manufacturing Sector Such as Automotive Parts
Repeatedly Incur the Same Structural Costs in Responding to Certification Manuals by Country
Large Corporations
—
Even Companies Like Kia Motors Are Experiencing Similar Bottlenecks By Simultaneously Using In-House Translation Systems and External Agencies
(
)

Gray Whale
(K-Beauty)

The Average
Time
For Global Buyer Emails
Real-Time Consultation Response
24

And Consumer Goods Export Industries Such As K-Beauty Face an Overbearing Cost Response to Regulations by Country Relative to the Scale of Sales
Language Service Market
—
Billion Dollars
Its Own Growth Indicating This Demand
(539
)

Genuine Grip
Special Footwear
(
)
Preliminary Draft for Country-Specific Certification Regulation Document
·
Analysis
Time
/
48

Industries Where Regulatory Certification Is Stringent, Such As Special Footwear
Repeat Costs of Hundreds to Tens of Millions of Won
Several Months of Lead Time
Trillion
~
,
3.8
—
Won Outsourcing Market as a Typical Example

- 13 -

Practical Application Plan and Advancement Plan
(3-2)

Simulation Use
Web Dashboard Construction 
   
. 
:

Select and apply the appropriate method for each enterprise during linking with the internal management system of the enterprise requiring integration 
    - API 
,

Onboarding
Based on standard data, generally after data upload
Start practical use within business days
   -
: 
3
, 
3~7

Advancement
Quarterly model update glossary automatic reflection based on consultation history
   - 
: 
, 
,

Continuous Learning
Pipeline Operation  
   - 
(Continuous Learning)

Demand Company
Requirements
Core Technology
Performance Indicators

Sunlight Illucom
Multilingual catalog term
Consistency requirement
Ontology-based term constraint decoding
Technical Term F1

Gray Whale
Real-time buyer consultation
Minimizing response delay
Based on real-time interpretation PAI
StreamLAAL
Offline
Processing Speed
Seconds
Within (2)

Genuine Grip
Overseas regulatory document format
/
Conservation requirement
Document generation agent based on structural preservation
TEDS
Document Structure Preservation Rate
(TEDS)

- 14 -

Ways to Demonstrate Demand Company
   
.

Effect of Demand Company Field Application
(3-3) 
(AS-IS, TO-BE)

Apply the method of calculating core improvement indicators the same as the performance indicators calculation method in the announcement
*
(
)

Full investigation of demand companies
Exclude outliers based on quantiles
Calculate average value
Fix
Set improvement rate target
This 
4
(AS-IS 
) 
(TO-BE)
① 
→ ② 
→ ③ 
→ ④

Apply phases and procedures uniformly to all demand companies to ensure objectivity of figures
4
3
AS-IS/TO-BE

Plan for Securing Performance Verification System
(4)

Apply methods such as step verification automation, expert, field, and accreditation
etc.
Work continuously
4
(
)
. BLEU 65+, WER 15%
5
KPI
→
→
→
↓

Measure and in case of underperformance, redevelopment within a week
Demand company project to shorten work hours
Million won company
, 
2
. 
3
2
+ 
, 
3,500
/

Verify cost savings.

Key
Development
Distribution
Verification is
Simultaneously parallel in a way
Field feedback is instantly applied to
: 
Agile 
, 
RLHF
※ 
→
→

Onboarding Minimum Days for Cyclic Structure Implementation
The more it is used with automatic relearning, the more accurate it becomes
. 
3
, CI/CD 
SaaS
.

Performance Indicators and Target Values
1)

Stage
 
Performance Indicator Name
Next Year
1
Next Year
2
Next Year
3
Total
Weight (%)

Patent Application
1
1
1
3
25

Patent Registration
-
-
1
1
25

Expert Report
2
2
2
4
25

SW Registration
-
-
1
1
25

Total
3
3
5
9
100

The patent registrations in the next year are registrations for patent applications
3
1
(3
)
※

Demand Company
AS-IS
After Introduction
Probationary Target
TO-BE (
, 
)
Key Improvement Indicator*

Sunlight Illucom
Generation of Multilingual Product Manuals Translation 
/
Time
-72
within hours after application 
AI 
24
Including Proofreading
(
)
Translation Time of Manuals
Shortened by at least
50%

Grey Whale
Real-Time Global Buyer Email
·
Consultation Response Average 
Time
- 24
within minutes after application 
AI 
30
Lead Time for Consultation Response 
Drastically Reduced
97%

Genuine Grip
Analysis of Country-Specific Certification Regulatory Documents
·
/
Draft Creation 
Time
- 48
within hours after application 
AI 
24
Regulatory Document Processing Time
Shortened by at least
70%

- 15 -

Performance Indicators and Measurement Methods
2)

Performance Indicators of Results
(1)

Classification
Evaluation Items
Main Performance
(
)
Unit

Proportion
Occupied in
Entire 
Items
(%)

World Best Level
Possessing Countries/Possessing Institutions
(
/
)

Before R&D
Domestic Level
R&D Target Value

Reasons for Setting Target

Performance Level
Performance Level
Next Year
1
Next Year
2
Next Year
3

Model
Performance

Business Domain

Translation Accuracy

(BLEU)

score
20

US/Google Gemini

Languages
3.5 Live(70

Real-time
German
), 
/DeepL

Single Business
,

Domain
Technical Terms
·B2B

Non-response

Papago, Flitto, etc.
,

General Translation Service

Central Performance Measure and
,

Domain-Specific Solution

Absent

-
Above
60
Above
65

WMT
Reproduction Standard
SacreBLEU
Applied.

Interpretation Delay

(StreamLAAL)\nsec\n15

USA/Google S2ST

etc. delay \nsec \n2.5~3

Korean not supported in the future\n(\n)

Papago, Flitto, etc.
,

General Translation Service

Central Performance Measure and
,

Domain-Specific Solution

Absent

-\nsec this\n2.5\nbelow\nsec below\n2

Achieve world-class level \ngoal, ACL \nStreamAtt\nof \nStreamLAA\nevaluation method \nL \napplied.

Speech Recognition Error Rate

(WER/CER)\n%\n15

USA/OpenAI

Whisper Large-v3

Based on general domain

WER 10~12%

Papago, Flitto, etc.
,

General Translation Service

Central Performance Measure and
,

Domain-Specific Solution

Absent

-\nthis\n20% \nbelow\nthis\n15% \nbelow

Whisper\nCommon \nVoice·FLEU\nRS \nWER/CER \nevaluation method \nadopted.

Document Structure Preservation Rate

(TEDS)\n%\n10\n-\n-\n-\nthis\n60% \nabove\nthis\n70% \nabove

Application of TEDS \nstandard indicators \nof PubTabNet.

Technical Terms

Extraction (F1)\nscore\n10

UK/RWS Holdings

etc. general-purpose \nSDL Trados

Terminology-based F1

level\n0.6~0.7

Papago Plus

Terminology function etc. static

Registration type level limited,

real-time automatic extraction \n·

Lack of search enhancement system

-\nabove\n0.7 \nabove\n0.8

Demand Company \napproval Gold \nStandard \nterminology-based \nPrecision·R\nevaluation\nrecall

- 16 -

The level before the adoption of solutions demanded by companies domestically before research and development for field application \nis at the level before the introduction of solutions by demand companies\n※

Classification
Evaluation Items
Main Performance
(
)
Unit

Proportion
Occupied in
Entire 
Items
(%)

World Best Level
Possessing Countries/Possessing Institutions
(
/
)

Before R&D
Domestic Level
R&D Target Value

Reasons for Setting Target

Performance Level
Performance Level
Next Year
1
Next Year
2
Next Year
3

Field\napplication\nsolution\n(\nintroduction\nbefore and after \n·\neffectiveness)

HaePbit\nILCOM

Product manual \ntranslation\ntime\n5\n-\n72\n-\n60\n54

Reduced 72 \nhours from the average \nwork time \nof existing \nwork time

Understand and translate \ncontext of the entire \nemail thread

Time\n5\n-\n4\n-\n1,5\n2

Reduced \nwork time \nof 4 \nfrom daily average \nworking hours \nof trade personnel to \n2 hours\nTranslation of regulatory certification documents\nKRW\n5\n-\n 1,000 \n-\n600\n500\nReduce business cost \n50%

Grey\nWhale

Global shopping mall \npage\nitem\n5\n-\n-\n-\n2\n3

Domain-Specific \nGlobal Translation \nAbsence of Individual \n3\nLanguages English\n(\n, \nChinese, \nJapanese) \nTranslation Page \nGeneration\nReal-time Buyer \nConsultation Interpretation\nSeconds\n5\n-\n6\n-\n2.5\n2\nAchieving Interpretation Delay\ntime Seconds\n2

Understanding and Translating \nthe Entire Context of Email Threads

Time\n5\n-\n4\n-\n1,5\n2

Reducing \nthe Daily Average \ntime of Trade Officers\nby 4\nworking hours\nto \nhours\n2

Genuine Grip

Translation of Regulatory Certification Documents \nTen Thousand Won\n5\n-\n300\n-\n180\n150\nReducing Business Costs by \n50%

Translation of Product Manuals \nTime\n5\n-\n72\n-\n60\n54

Reduced 72 \nhours from the average \nwork time \nof existing \nwork time

Understanding and Translating \nthe Entire Context of Email Threads

Time\n5\n-\n4\n-\n1,5\n2

Reducing \nthe Daily Average \ntime of Trade Officers\nby 4\nworking hours\nto \nhours\n2

- 17 -

Evaluation Method and Environment\n(2)

Evaluation Items\nPerformance Indicator\n(\n)

Evaluation Environment\nMeasurement Method\n(\n)\nEvaluation Method

Business

Domain Translation

Accuracy

(BLEU)

\nEvaluation Content: \nComparing phrases in \nRegulatory Documents \nwith FLORES-200 \nTest Set (1,000\n)\nand Expert Translation\n\nEvaluation Procedure: \nComparing AI \nTranslation Results with \nCorrect Reference Translations\nusing SacreBLEU\n\nFormula: SacreBLEU(Test, Reference)\n\nVariable Description:\nTest=AI Translated Document\n, Reference=Expert Reference Translation

Demand for Next Year’s \nTest Reporting \n2\n: \n(\n)\nAccredited Test Report \nfor Next Year \n3\n: \nAfter Demand Evaluation by Accredited Testing Institute Inspection\n(\n)

Interpretation

Delay Time

(StreamLAA

L)

\nEvaluation Content: Performing \nReal-time Korean ↔\nEnglish Interpretation Sentences\n\n100\n\nEvaluation Procedure: Measuring the Average Delay Time \nfrom Speech Onset to Translation Output\n\nFormula:\nΣ(g(t)-t) / N\n\nVariable Description:\nTranslation Output Time\nUser Speech Onset Time\ng(t)=AI Translation Output\n, t=User Speech Onset Time\n, N=Total Number of Sentences

Demand for Next Year’s \nTest Reporting \n2\n: \n(\n)\nAccredited Test Report \nfor Next Year \n3\n: \nAfter Demand Evaluation by Accredited Testing Institute Inspection\n(\n)

Speech Recognition

Error Rate

(WER/CER)

\nEvaluation Content: Comparing \nMeeting Audio \nHour with Correct Script\n\n10\n\nEvaluation Procedure: Calculating Error Rate by Substitution, Deletion, \nand Insertion Errors\n·\n·\n\nFormula: (S+D+I) / N × 100\n\nVariable Description:\nS=\nSubstitution\nD=\nDeletion\nI=\nInsertion\n, N=\nTotal Word Count

Demand for Next Year’s \nTest Reporting \n2\n: \n(\n)\nAccredited Test Report \nfor Next Year \n3\n: \nAfter Demand Evaluation by Accredited Testing Institute Inspection\n(\n)

Document Structure

Preservation Rate

(TEDS)

\nEvaluation Content: Converting \ndocuments \ninto \nPDF 100\nHTML\nand comparing with Original\n\nEvaluation Procedure: Automatically Calculating Document Structure \nSimilarity\n(Tree)\n\nFormula: TEDS (Tree Edit Distance Similarity)\n\nVariable Description: Structure Similarity between Original \nand Converted Result\n\nHTML \n(0~1)

Demand for Next Year’s \nTest Reporting \n2\n: \n(\n)\nAccredited Test Report \nfor Next Year \n3\n: \nAfter Demand Evaluation by Accredited Testing Institute Inspection\n(\n)

Technical Terms

Extraction (F1)

\nEvaluation Content: Classification Evaluation \nfor Sentences \nin Regulatory Documents \nTest Set (3,000\n)\n\nEvaluation Procedure: Calculating \nPrecision \nand \nRecall \nthen 
Computing\nF1 \n\n\nFormula: 2×P×R / (P+R)\n\nVariable Description:\nP=Precision\n, R=Recall

Demand for Next Year’s \nTest Reporting \n2\n: \n(\n)\nAccredited Test Report \nfor Next Year \n3\n: \nAfter Demand Evaluation by Accredited Testing Institute Inspection\n(\n)

Product \nManual \nTranslation

\nDefinition: Reducing Working Time \nin Product Manual Translation Tasks \nusing AI\n\nEvaluation Content: Comparing Translation Time of \nProduct Manual \ntasks \nundergoing AI Adoption \nBefore and After \n5\n(\n10\n)\n• AI \n\n\nEvaluation Procedure: Measuring Average \nWorking Time \nby Translating the \nSame Document \nusing Traditional and \nAI methods\n\nFormula: Average Reduced Time \n= (Working Time \nBefore AI Adoption \n− \nAfter AI \nWorking Time \nSample Size\n) / \n

Demand for Next Year’s \nTest Reporting \n2\n: \n(\n)\nAccredited Test Report \nfor Next Year \n3\n: \nAfter Demand Evaluation by Accredited Testing Institute Inspection\n(\n)

Understanding and Translating \nEntire Context of Email Threads

\nDefinition: Reducing Time for Understanding and Translating Email Thread Context\n\nEvaluation Content: Comparing Business Hours Before and After AI Introduction \nin \n20\nEmail Threads \nof Buyer \n• AI \n\n\nEvaluation Procedure: Measuring Daily \nAverage Working Time \nby Applying Traditional and \nAI methods \nby the Same Person \n\nFormula: Daily Average Reduced Time \n= \nBefore AI Introduction \nBusiness Hours \n– \nAfter AI Working Hours

Demand for Next Year’s \nTest Reporting \n2\n: \n(\n)\nAccredited Test Report \nfor Next Year \n3\n: \nAfter Demand Evaluation by Accredited Testing Institute Inspection\n(\n)

Translation of Regulatory Certification Documents

\nDefinition: Cost-saving Effect of Utilizing AI in Translating Regulatory Certification Documents\n•\n\nEvaluation Content: Comparing Costs for \nTranslation in \n10\nRegulatory Certification Documents \nusing External Outsourcing \nand \nAI Adoption \n\n•\n\nEvaluation Procedure: Estimating and Comparing Costs of Translating \nthe Same Document \nBefore and After AI Introduction \n•\n\nFormula: Cost Reduction Rate \n= \n(Before Cost \n− \nAfter Cost \n) / \nBefore Cost × 100

Demand for Next Year’s \nTest Reporting \n2\n: \n(\n)\nAccredited Test Report \nfor Next Year \n3\n: \nAfter Demand Evaluation by Accredited Testing Institute Inspection\n(\n)

Global \nShopping Mall \nPage \nGeneration

\nDefinition: Support Range for Multi-language Page Auto Generation in Global Shopping Malls\n\nEvaluation Content: Creating Multi-language Product Pages for \n10\nRepresentative Products\n\nEvaluation Procedure: Reviewing Generation Results by Language to Confirm Number of Supported Languages\n\nFormula: Number of Supported Languages / Number of Languages Meeting Quality Criteria

Demand for Next Year’s \nTest Reporting \n2\n: \n(\n)\nAccredited Test Report \nfor Next Year \n3\n: \nAfter Demand Evaluation by Accredited Testing Institute Inspection\n(\n)

Real-time \nBuyer \nConsultation Interpretation

\nDefinition: Real-time Interpretation Response Delay during Buyer Consultation\n\nEvaluation Content: Measuring Average Response Time \nin Korean-English Consultation Utterances \n•\n100\n\n\nEvaluation Procedure: Automatically Measuring Time from Utterance End to Translation Output \n\nFormula: Average Delay Time = (Translation Output Time −\nUtterance End Time) / \nTotal Number of Utterances \nΣ

Demand for Next Year’s \nTest Reporting \n2\n: \n(\n)\nAccredited Test Report \nfor Next Year \n3\n: \nAfter Demand Evaluation by Accredited Testing Institute Inspection\n(\n)

Understand and translate the entire context of the email thread

\nDefinition: Reducing Time for Understanding and Translating Email Thread Context\n\nEvaluation Content: Comparing Business Hours Before and After AI Introduction \nin \n20\nEmail Threads \nof Buyer \n• AI \n\n\nEvaluation Procedure: Measuring Daily \nAverage Working Time \nby Applying Traditional and \nAI methods \nby the Same Person \n\nFormula: Daily Average Reduced Time \n= \nBefore AI Introduction \nBusiness Hours \n– \nAfter AI Working Hours

Demand for Next Year’s \nTest Reporting \n2\n: \n(\n)\nAccredited Test Report \nfor Next Year \n3\n: \nAfter Demand Evaluation by Accredited Testing Institute Inspection\n(\n)

Translation of Regulatory Certification Documents

\nDefinition: Cost-saving Effect of Utilizing AI in Translating Regulatory Certification Documents\n•\n\nEvaluation Content: Comparing Costs for \nTranslation in \n10\nRegulatory Certification Documents \nusing External Outsourcing \nand \nAI Adoption \n\n•\n\nEvaluation Procedure: Estimating and Comparing Costs of Translating \nthe Same Document \nBefore and After AI Introduction \n•\n\nFormula: Cost Reduction Rate \n= \n(Before Cost \n− \nAfter Cost \n) / \nBefore Cost × 100

Demand for Next Year’s \nTest Reporting \n2\n: \n(\n)\nAccredited Test Report \nfor Next Year \n3\n: \nAfter Demand Evaluation by Accredited Testing Institute Inspection\n(\n)

- 18 -

(Quantitative Comparison Metrics Gap Analysis Based on Figures 5) —

Following the qualitative coverage comparison, a quantitative comparison based on actual disclosed figures will be presented. The figures are based on each company's public disclosures.

The target figures of this platform are integrated with the previously presented performance indicators in the comparison table (5, 6, 12, 20

, which are identical. ).

The real-time interpretation delay item clearly reveals that competitors are ahead in absolute speed; however, competitor products are " ", ※ —

There is no function to link search documents dedicated to everyday conversation, and this platform lacks these abilities.
·RAG 
·

It must be specified in the grounds column that the condition aims for within seconds, including the time difference.
Translation unit price setup cost regulation 2.
·
·

The cost is an item for which exact reduction rate figures are not yet available and will be confirmed after internal cost estimation and demonstration with demanding companies.
,

to supplement with

Comparison Items
Unit
Generic Standards of Competitors
/
Value
Target for This Platform

Translation Quality Expert
(Preference)
Times
GPT-4 (vs DeepL)
Preference Compared
DeepL
Lower
Times
1.7
(DeepL's Blind Test)

At least equivalent ensured by domain-specific fine-tuning
(Verified by Benchmark Example A/B Test)

Post-translation editing requirements
Times
GPT-4 (vs DeepL)
Compared Editing Times
DeepL
3
Required
Our Company's Announcement
(DeepL's Chart)

Consistency Index for Technical Terms
(Term Match Rate
Above
85%)
Minimize Editing Requirements Goal

Real-time Interpretation Delay
Seconds
Transync AI·Tiro
General-purpose Conversational
()
Below Seconds
0.5
Within Seconds
Specialized Term Consistency
(Term
Integrated with Document Search + RAG 
+Conditions Included)

Document Drafting Lead Time Based on Personnel
()
Period
TransPerfect·RWS
Orders
Unit
() 
Weeks
Within Target Time for Demand Companies
2
Maximum
Reduction
(97%)

Translation Fee In-country
(Professional Agencies)
Won/Page
In-country Professional Translation Agencies Estimate
(550 Standard)

Typically
Ten Thousand Won Range
Before
2~5
, 
Document Fields Like Contracts, etc.
Maximum
Rate Increase
150%

Significantly Reduced by Automation
AI
Exact Reduction Rate Confirmed Post
(Cost Estimate Finalization)

Solution Building Cost AI Use Original, etc. Hyperscience Solution IDP Hundreds of Millions to Billions of KRW ~ No Initial Building Cost with Subscription-based SaaS

Compliance Document Response Cost Per Country ()

Original Notes Domestic export companies' average (StunningBiz AI Survey Data) Tens of Millions to Hundreds of Millions of KRW ~ + Months Lead Time Drastically Reduced Through Automation Verified by Demand Company Demonstration ()

- 19 -

Preliminary Research and Development 3.

Preliminary Research and Development History

Lead Organization JUPCN Preliminary Patents and Technology (1) ()

Joint Organization Justunningbox and Entrusted Organization Preliminary Technology (2) ()

Project Name/Patent Name / Core Performance Content · Organization Period · Remarks

Ontology-based Search Service System and Method

Semantic-based Search Engine Implementation Term . Technology for Improving Search Accuracy Through Relation Inference

JUPCN () Registered 2019.03 No. 10-1958811

Patent Registered

Triple Data-based RDF Intelligent Search System and Method

Structured Data-based Intelligent Search Preceding . RAG Technology

JUPCN () Registered 2019.04 No. 10-1972127

Patent Registered

Open-based Content API Service Interface Providing System and Method (OASIS)

Auto-Generation Platform Multiple APIs . Secure API Integration Architecture · JUPCN () Registered 2013.08 No. 10-1296321

Patent Registration Certified GS

Platform-based Oz-i AI - STT Automatic Meeting Summarization Multilingual - Translation Service

Integrated Platform Applicable to AI in Industrial Site Metaverse Robot. STT Voice Recognition Multilingual Translation + + Implementation Complete Applied to Aviation Industrial Complex sLLM. Metaverse Project

JooPCN 
(
)
Present
2024~

Commercial 
Platform 
Multilingual 
Translation 
PoC

Supreme Court Criminal E-litigation System 
Build
Billion Scale
(110
)

Large-scale Platform Build and Operation Capability 
·
Verified
Public 
Project Execution Capacity
. 
SI

JooPCN 
(
)
2023 
Contracted

Public SI 
Major 
Reference

Project NamePatent Name
/
Key Achievements
InstitutePeriod
·
Remarks

Generative 
Using 
AI
Augmented Search Generative
RAG(
) 
Solution

Kumoh National Institute of Technology Industry-Academia Cooperation Foundation Invention
(
Inventor 
Professor Kim Seong-Ryeol
Generative 
: 
)<
Using 
Augmented Search
AI
RAG(
Generative
Solution Patent 
) 
>
Filed and Processing

Kumoh National Institute of Technology -> 
JooTurningBox 
(
)

Patent Application  
10-2024-0147669

Clinical Regulatory Professional Translation 
·
Multi-Agent Project
Prototype

Type 
Translation Pipe
8
Multi-Agent 
Pry
Regulatory Document 
PoC, 
Verification
Document Structure Preservation 
RAG 
, 
Rendering

JooTurningBox 
(
)
Present
2024~

Completion
B2B PoC

- 20 -

Plan for Utilizing Preliminary Research and Development Results in Project Execution

Institute
Preliminary R&D 
Outcomes
Specific Usage in This Project
PeriodCost
Reduced by Utilization
 
·

PCN
Platform
Oz-i AI 
Platform (STT·
Multilingual Translation
·sLLM)

This Project 
Direct Use as the Platform's Base Infrastructure
SaaS 
. 
Combine the Engine with 
Oz-i
STT 
Whisper Large-v3
Deployed as a Pre-processing Module for Voice Interpretation
Serving 
E2E 
. sLLM 
Architecture
Directly Inheriting
(vLLM, TensorRT-LLM)
Utilized for Translation Model Deployment

Compared to New Platform Development, Approximately Months Shortened
6
Reduce
Cloud Infrastructure 
. 
Build Cost About 
Thousand
5,000
Won Saved

PCN
Ontology Search Patents 
(
Semantic-based Search)

Applied to the Core Design of the Vector Search Engine
Ontology 
RAG 
. 
Semantic Similarity Algorithm Based on Semantic
Implement as Search on 
ChromaDB/Pinecone 
Hybrid 
Layer
For Corporate Use
(BM25+Dense Retrieval) 
. 
Direct Contribution to Improving the Semantic Search Accuracy of Product Names
·

Search Engine Design
RAG 
Approximately Months Shortened
3
. 
No Need for Separate Search Algorithm 
Research

PCN
OASIS API 
Platform (GS
Certified)

For Demand Company Shopping Mall
Integration 
·
·CRM 
Reuse the RESTful API 
Gateway Architecture as it is
Of 
. OASIS
Apply Auto-generated Document Version Control Features to This Project 
API 
·
·
API 
Service
Naver Shopping
B2B2B 
. Cafe24·Amazon·
Shopping Mall 
Integration Design Basis
API

Integration Module Development 
API 
Approximately Months Shortened
4
. API 
Standardization Document Cost 
·
Approximately 
Thousand Won Saved
3,000

PCN
Cloud 
Operation 
SaaS 
Capacity 
Year 
(25
Performance)

Multi-tenant 
Architecture Design and Operation Know-how Directly 
SaaS 
·
Apply
Auto Scaling
Pipe
. Kubernetes 
, CI/CD 
Implementation
Monitoring
and Other Operating Systems
 (Prometheus+Grafana) 
Transferred to This Project
Availability 
Maintain 
SaaS
. 
99.9% SLA 
Technical Grounds Supporting

Operating System Construction
SaaS 
Reduced by Approximately Months
4
. 
Stability Verification Cost 
About 
Thousand Won Saved
2,000

StunningBox
Solution 
RAG 
Patent

Directly Equip This Project
RAG 
As Core Patent Technology of Architecture
On-device Secure Search Technology for Corporate Confidential Data
. Data Pricing Table and Contract Terms
Apply for Protection
Hallucination Prevention
(
·
) 
. LLM 
Theory for
Evidence Grounding 
Provide Basis

Core Design Approximately 
RAG 
Months Shortened
Security 
3
. No Need for Separate Development of 
Search

StunningBox

Multi-agent 
Translation 
Document
PoC (
Structure Preservation)

Directly Utilize the 
Pipeline for This Project Export Document 
8
Multi-Agent 
'Automatically Created Agents Independent Development Base
5
' 
Verified 
Document Structure Preservation Technology to
. PoC
eCTD 
Apply to Regulatory Certification Formatting Module
Clinical Terms 
Review
. 
RAG 
Application Result to Specialized Term Extraction 
Achieve Strategy
F1 0.8+ 
Reflect

Prototype About 
Shortened
4
. 
Regulatory Document Structure Analysis 
Cost Approximately 
Thousand Won 
4,000
Saved

StunningBox

Complete
All
110
+ 
Text Translation Corpus
Year Accumulation
(15
Achievement)

Immediately Deploy as Core Data for Model Training in This Project
AI 
. 
Regulation Corpus 
Five Million Sentence Pairs 
Regulatory Certification Formatting Module 
50
→
Training
Business Corpus 
Six Million Sentence Pairs 
Translation Model 
60
→
Fine-tuning 
Term Dictionary
Separate Data Collection
+ RAG 
. 
·
Commence Model Training from the Next Fiscal Year Without Purification

Data Collection and Purification Approximately
·
Months Shortened
8
. 
Build Cost Reduced by Approximately 
Hundred Million Won
2
Provide Maximum Differentiation
(
)

- 21 -

Research and Development as well as Commercialization Capability
 4.

Research Team Formation Plan and Capabilities

Consortium Formation and Role Allocation
(1)

A
Is this the main consortium?
PCN
The Necessity of Combining Stunning Box

. Why 
× 
—

This project requires both platform technology and domain knowledge in professional translation and interpretation
and cannot be achieved by only one side
'AI
'
'
·
'

. PCN Platform
and Stunning Box
Translation Model
with Corpus Regulation
.     
(
·SaaS·API)
(AI
·110
·

The combination of certifications uniquely enables the achievement of goals within months as the only combination.
)
24
.

The leading research and development organization possesses extensive experience in executing a multitude of R&D projects and owns an ontology platform.

AI
AI

It goes beyond mere platform implementation based on this, optimizing and applying model results to actual services,

AI

fulfilling this role.

Specifically, by combining ontology-based knowledge structures with models, it performs domain-specific inference functions and agent-based tasks.

AI

By implementing the animation function, maximize the practical application value of technology
AI
.

Business Organization Structure
(2)

Classification
Main role by PCN
Technical Platform
( )
[ ]
·
—
Joint by Stenningbox
Model Data
( )
[-]
AI
·
①
—

Core Competencies
Annual
Corporate Sales
Billion
People
25
IT/AI
(270, 170).
Platform
Integrated Cloud
SaaS
·API
·
Infrastructure Construction and Operation
·

Possession of corporate data sets for professional translation
15
 years.
Business Regulatory Parallel Corpus
Ten thousand sentence pairs
·
110+
Exclusive Ownership
Patent Registration
Multi-Agent
. RAG
. 
Translation
Complete
Regulatory Document
PoC
. eCTD·CE·FCC
Structuring Technology

In this project
Responsible

Platform Development and Operation
SaaS
·,
Shopping Mall
Integration
Demand Company
·CRM·ERP API
,
Onboarding
Cloud Infrastructure
,(AWS),
Pipeline
Commercialization Marketing
CI/CD
,
·
General Supervision

Translation Model Fine-Tuning
AI
(NLLB/EXAONE),
Speech Interpretation Model
E2E
(InfiniSST),
RAG
Architecture Design
Regulatory Certification Formatting Module
Training
, ,
Data Refinement Review
·

When combined,
Synergy

By loading Stenningbox's specialized model onto PCN's verified platform infrastructure
AI
→
Shorten development period
By months
Cost
3.2 billion won
, 
3.4
Reduced

A model trained only on the stunning box's corpus immediately deployed across all industries as SaaS 110 PCN → Reduced data construction months 8

Institutions Participating Personnel Technical Details In Charge JuPCN () Main Contractor [] In addition to the general manager, number of people 10 Total number of people (11) Platform Development Integration Linked Shopping Mall Cloud SaaS · , API ( · CRM), Infrastructure Establishment Onboarding Demand Companies Commercialization Management,,, JuStunningPark () Co-Partner [-] ① In addition to the joint manager, number of people 6 Total number of people (7) Translation and Interpretation Model Fine-Tuning Speech Interpretation Architecture AI · , E2E , RAG , Regulatory Certification Formatting Training Data Refinement Review, · Demand Companies Number of Companies 3 Joint [-] ② Per Company Number of Persons 2 Total Number of Persons (6) Provision of On-Site Data by Industry Solution Verification Effectiveness Measurement, · , Cooperation Feedback Provision,

- 22 -

Researcher Status Main Institution PCN

Name Affiliation/Position · Educational Background/Major · Role During Project Execution

Sang-Hyun Eom JuPCN ()

Director Master's/AI·SW Research Leader Platform Development General Management Business Strategy Planning.,,

Consortium Coordination

Bum-Jin Choi JuPCN ()

Director Bachelor's Engineering/SW Domain Knowledge-based Ontology Construction Enhancement ·

Kyoung-Soo Lee JuPCN ()

General Manager
Bachelor's Degree Backend
/
Platform Architecture DesignCloud Infrastructure 
SaaS 
,

Build and Operate
·

Kim Jeong-woo
JuPCN 
(
)

Manager

Bachelor's Degree/AI·MLOp

s

Model Deployment Serving
Automation Performance 
AI 
·
(vLLM), CI/CD 
,

Monitoring

Choi Seungbeom
JuPCN 
(
)

Manager
Master's/AI·SW
Applications 
Logic Agent Automation features such as 
AI 
(
, 
)

Design Implementation
·

Lee Hye-jeong
JuPCN 
(
)

Director
Master of Science/AI·SW
Development of Automated Dashboard for Client Onboarding
, 
,

Education·CS

Lee Jae-man
JuPCN 
(
)

Manager
Bachelor's in Data
/
Data Collection and Refinement for Client Enterprises
Vector
Construction
·
, RAG 
DB 
,

Onboarding Support

Hong Hyo-jin
JuPCN 
(
)

Director
Bachelor's in Backend
/
Platform Architecture Design
Cloud Infrastructure 
SaaS 
,

Build and Operate
·

Kim Tae-heon
JuPCN 
(
)

Team Leader
Bachelor's/QA
System Testing
Quality Verification
Authorized Verification 
, 
, TTA/KAIC

Response

Park Seo-ri
JuPCN 
(
)

Assistant Manager
Bachelor's/AI
Application 
Logic
Agent Automation Features 
AI 
(
, 
)

Design Implementation
·

Seo Min-gyu
JuPCN 
(
)

Senior Manager
Bachelor's in Security
/
Cloud Security
Personal Data De-Identification
Monitoring
, 
, SLA

New Hire ①
JuPCN 
(
)

Researcher
Bachelor's in Data
/
Data Collection and Refinement for Client Enterprises
Vector
Construction
·
, RAG 
DB 
,

Onboarding Support

New Hire ②
JuPCN 
(
)

Researcher
Bachelor's in Security
/
Cloud Security
Personal Data De-Identification
Monitoring
, 
, SLA

New Hire ③
JuPCN 
(
)

Researcher
Bachelor's/QA
System Testing
Quality Verification
Authorized Verification 
, 
, TTA/KAIC

Response

New Hire ④
JuPCN 
(
)

Researcher
Bachelor's/AI
Application 
Logic
Agent Automation Features 
AI 
(
, 
)

Design Implementation
·

New Hire ⑤
JuPCN 
(
)

Researcher
Bachelor's/SW
Development of Automated Dashboard for Client Onboarding
, 
,

Education·CS

New Hire ⑥
JuPCN 
(
)

Researcher
Bachelor's in Marketing
/
Business Marketing Practice
Trade Association Linkage
·
, KOTRA·
,

Client Enterprise Management

- 23 -

Status of Researchers at Participating Institutions, Compiled by Institution
Sturning Box

Name Affiliation/Position · Educational Background/Major · Role During Project Execution

Jeong Su-min
Sturning Box
Co., Ltd.

Manager

Bachelor's in Specialized Data
/

15 
years

Co-research Leader
Corpus Quality Assurance
Establishment 
. 
110
·

Total
Co-inventor of Patent
, RAG

Eom Jun-hyun
Sturning Box
Co., Ltd.

Director

Bachelor's Developer 
/

15 
years

Model Fine-tuning Design
Voice Interpretation Model 
AI 
, E2E

Architecture
System Design
, RAG

Yoon Inhee
Stunning Box
Co., Ltd.
Master Planner 
/

Year
5

Regulatory Document
Quality Management and Solution 
(eCTD·CE·FCC)

Overall Flow Planning

Kang Hyojeong
Stunning Box
Co., Ltd.

Manager
Bachelor Development
/
Model Quality Verification Translation Evaluation
AI 
, 
(BLEU·MQM),

Support for Field Demonstration Feedback Collection for Demand Companies
·

Ma Jaemin
Stunning Box
Co., Ltd.

General Manager

Bachelor Translation Day
/
·

Ter

Dataset Construction Labeling Specialized Terminology Normalization
·
, 
,

Structuring
Conversion
eCTD XML 
·PDF/A

Lee Junwoo
Stunning Box
Co., Ltd.

General Manager

Bachelor Regulatory Day
/

Ter Supervision

Fine-Tuning
Training 
LLM 
·RLHF 
/

Regulatory Document
Quality Management
(eCTD·CE·FCC)

Jo Min
Stunning Box
Co., Ltd.

General Manager

Bachelor/UX

Design
Design
UI/UX

New Recruitment ①
Ju Stunning Box
(
)

Se Researcher

Master Translation Review 
/

and Experts

Usability Check

Dataset Construction Labeling Specialized Terminology Normalization
·
, 
,

Structuring
Conversion
eCTD XML 
·PDF/A

New Recruitment ②
Ju Stunning Box
(
)

Se Researcher
Master/AI·NLP
Fine-Tuning
Training Practice
Voice Interpretation 
LLM 
·RLHF 
, E2E

Model Training Model Performance Evaluation Optimization
, 
·

New Recruitment ③
Ju Stunning Box
(
)

Se Researcher

Bachelor Data 
/

Engineering

Corpus Refinement Pipeline Construction
Vector
, RAG 
DB

Embedding Indexing Data Quality Verification
·
, 
(IAA 0.85+)

New Recruitment ④
Ju Stunning Box
(
)

Se Researcher

Master Translation Review 
/

and Experts

Usability Check

Regulatory Certification Formatting Module

Development
Document Auto-Generation 
(eCTD·CE·FCC·HACCP),

Agent Backend Development

Patent and Award for Project Implementation

Participation Capacity in Empirical Verification of Demand Companies
(1) 
3
—

PCN Geontology Search Patent
Certification
Platform
Stunning Box Building
Patent
3
(
, OASIS GS
, Oz-i 
) + 
2
(RAG 
, 110

Million Corpus
Details refer to Jang's Preliminary Research and Development
) 
3
—

This Consortium's Technology PCN Platform
Data Stunning Box 
Million Corpus
Market Demand Enterprises Set 
'
(
) × 
(
110
) × 
(
4
※

Unique Combination of All Industry Axes and 
Key to Achieving and Commercializing within 
Months
)'
3
, 
24
TRL 4
7 
→

Basis.

Demand Companies
Industry
Export Performance Capacity
·
Empirical Participation Content
Contribution to Project Data Verification
(
·
)

Juhatbitillukom
()
Automobile 
Lighting Parts

Registration
Audi/VW Tier1 
$10 Million Export
(2017). 3
Medical Tower
Ulsan New
(2024).
Plant (2025)

German English Japanese 
·
·
Simultaneous Interpretation
Ba
. 
Follow-up Consultation Interpretation 
Verification

Delivery Technical Specifications Quality Standards
·
Document
Contract Exhibition Script
·OEM 
·
Script Provided
Work Time Cost Reduction 
. 
·
Quantitative Measurement

Jujenuing Grip
(
)
Special Footwear Manufacturing
Overseas Export Custom Clearance Expert. 
Buyer Consultation Exhibition 
·
Participation Many

English Chinese Vietnamese
·
·
Simultaneous Interpretation
Catalog Da
. 
Localization

Buyer Negotiation Dialogue Product Catalog
·
Specifications
Provided
Exhibition Interpretation Field Verification

Gray Whale
K-Beauty 
Cosmetics
Marking China 
CE
·
NMPA 
Export
Global
. K-Beauty 
Global Marketing

English Chinese Japanese
·
·
·
French Interpretation
Regulatory
. 
Certification Document Verification

Ingredient Document Marketing Con
CE·FDA 
·
Tents Regulatory Agency Submission Document 
·
Provision
Certification Document Automation Effect Measure 
. 
Define

- 24 -

Technical Development Schedule
 5.

Overall Development Schedule 
Total 
Months
1) 
(2026.7 ~ 2028.6, 
24
)

PCN In Charge
■ 
Stunning Box In
■ 
Charge
Joint Performance
■ 
Demand Company Participation
■

No
.
Development Content
In Charge
7~8
9~
10

11
~1
2

1~2
3~
4

5~
6

7~
8

9~1
0

11~1
2
1~2
3~4
5~6

Next Year 
1
(2026.
7~202
7.6)

Next Year 
2
(2027.7
~2028.6
)

1
Requirement Definition 
Architecture Design
·

Joint
●
●

2

Business Regulatory 
·
Corpus Collection and 
Refinement 
Terminology
· 
DB

Stun
ning
●
●
●

3

Demand Company Set
3
Field Data 
Collection 
No
· 
Identification

Joint
●
●
●
●

4

Business Interpretation Model Fine-Tuning 
(NLLB/EXAON
E)

Stun
ning
●
●
●
●

5

Enterprise Ge
RAG 
Knowledge DB · 
Search 
Hybrid 
Engine

Stun
ning
●
●
●

6
Streaming 
E2E 
Voice Interpretation Mo
del (InfiniSST)

Stun
ning
●
●
●
●
●

7
Platform 
SaaS 
Cloud In
· 
Fra Structure

PCN
●
●
●
●
●
●

8
Integrating 
API 
(Cafe24·Amaz
on·CRM·ERP)

PCN
●
●
●
●

9
Export Document Auto-Generation Agent End
5

Joint
●
●
●
●
●

10

Regulatory Certification Document 
Formatting Module 
(eCTD·CE·FC
C)

Stun
ning
●
●
●
●
●

11
Web Mobile 
·
UI/UX ·

PCN
●
●
●
●

- 25 -

Detailed Role Allocation by Institution
2)

Responsible
Development Items
Detailed Execution Contents
Deliverables

PCN
Platform 
Cloud 
SaaS 
· 
Infrastructure

Based Multi-Tenant 
Architecture
Oz-i 
SaaS 
Setup
Cloud Infrastructure
. AWS 
(EKS, 
Availability 
Operations 
RDS, S3). 
99.9% SLA 
System

Platform 
SaaS 
Cloud Infra
v1.0, 
Operations Manual

PCN
Integration Module
API 
Architecture-Based 
OASIS 
RESTful API 
Gateway
Naver 
. Cafe24·Amazon·
Shopping Mall Integration
Integration Module
. CRM·ERP

Gateway
API 
, 
Shopping Mall Integration SDK, 
Documentation
API

PCN
Web Mobile 
Plugin
·
UI/UX ·

Based Dashboard
Demand Company Onboarding
React 
. 
Native Plug-in
UI. Zoom·MS Teams 
Mobile App
. 
(iOS·Android)

Web App 
Mobile
v1.0, 
App 
Platform
v1.0, Zoom 
Plugin

PCN
Monitoring
CI/CD · MLOps ·

Auto-Scaling
Pa
Kubernetes 
. CI/CD 
Pipeline (GitHub Actions). 
Monitoring
Automatic 
Prometheus+Grafana 
. 
Retraining Pipeline

Pipeline
CI/CD 
Infrastructure
Monitoring Dash
, 
board
Report
, SLA

Stunning Box
Corpus Collection 
Refinement 
Terminology
· 
· 
DB

1.1 Million
Sentence Pair Refinement & De-Identification Labeling
110
+ 
·
·
Industry-Specific Terminology Dictionary Construction
Data
. 
. 
Quality Validation (IAA 0.85+)

Refined Corpus 1.1
Million
Terminology Dictionary 
+, 
3
Types
Quality Report
,

Stunning Box
Translation Model Fine-Tuning · 
RLHF

Domain Fine-Tuning
NLLB/EXAONE 
Industry-Specific Adapter Aggregate
Base
(LoRA). 
3
. DPO 
Feedback Loop for Translation Experts
RLHF.

Translation Model 
Industry
v1.0~v3.0, 
Specific Adapter Aggregate
3

Stunning Box
Voice Interpretation Model
E2E

InfiniSST: 
Whisper+Wav2Vec2+Qwen2.5-7B. 
Policy
AlignAtt 
. Sliding KV-Cache. 8
Languages Bidirectional
+

Interpretation Model 
E2E 
Streaming 
v1.0, 
API

Stunning Box
Architecture 
Regulatory Certification 
RAG 
· 
Formatting

Patent-Based 
Search Engine
RAG 
Hybrid 
. 
Auto Formatting
eCTD·CE·FCC·HACCP 
. 
Automatic Conversion
XML/PDF/A

Engine 
RAG 
v1.0, 
Regulatory Certification Formatting 
Module v1.0

Joint
Demand Company Proof 
Validation
· 
Alpha
Beta
Proof Stage Validation
3
. A/B 
→
→
Comparative Measurement
Time and Cost Savings Quantification 
. 
·
Data Collection

Alpha Beta Test 
·
Report
Proof Performance 
, 
Report

Zoom/Teams 
Plugin

12
Intensified Learning
RLHF 
Model 
· 
Advance

Stun
ning
●
●
●

13
Alpha Test 
Demand Company Case 
(
3
Internal)

Joint
●
●

14
Beta Test 
Demand Company Case 
(
3
Practical Application)

Joint
●
●
●

15
Automation 
CI/CD 
Monitoring Da
· 
shboard

PCN
●
●
●

16

Proof Validation (3
Cases Full-Scale · A/B 
Performance 
· 
Measurement)

Joint
●
●

17
Public
TTA/KAIC 
Validation 
Commercialization Preparation

Joint
●
●

- 26 -

Research Budget Usage Plan, etc.
 6.

Research and Development Expense Usage Plan
1.

Research and Development Cost Support and Burden Plan
 1)

Unit: Thousand KRW
(
: 
)

Classification
Government Support
Research and Development Expense

Institutional Burden
Research and Development Expense
Total

Annual Role
Institutional Role 1
Research and Development Institution Name
Cash
Cash
In-Kind
Subtotal
Cash
In-Kind
Total

1
Main
PCN
Co.
312,500
10,425
93,825
104,250
322,925
416,750

1
Participant
Stunning Box Co., Ltd.
312,500
10,425
93,825
104,250
322,925
416,750

2
Main
PCN
Co.
625,000
20,850
187,650
208,500
645,850
833,500

2
Participant
Stunning Box Co., Ltd.
625,000
20,850
187,650
208,500
645,850
833,500

3
Main
PCN
Co.
312,500
10,425
93,825
104,250
322,925
416,750

3
Participant
Stunning Box Co., Ltd.
312,500
10,425
93,825
104,250
322,925
416,750

Total
2,500,000
83,400
750,600
834,000
2,583,400
3,334,000

Research and Development Expense Usage Plan
 2)

Key Milestones by Year
3)

Timeline
Milestone
Achievement Criteria (Go/No-Go)
Next Year 
1
('26.12)
Corpus Refinement Completion
Translation Model 
, 
v1.0, 
Prototype
Infrastructure Setup
E2E 
, SaaS 
Interpretation Latency below
BLEU 55+, WER 20%
, 
3
↓
If Not Achieved, Data Augmentation and Reevaluation
. 
↓
Next Year 
1
('27.6)
Alpha Test Completion
Integration Completion
Documentation 
, API 
, 
Agent Aggregate
Model 
3
, 
v2.0
Alpha Functionality Normal
BLEU 60+, WER 17%
, 
↓
Sigma 
Beta Entry
90%+. Go: 
Next Year 
2
('27.12)
Beta Test Completion
Early Completion
Regulation
, E2E 2
, 
Proof Module 
Agent Aggregate Completion
v1.0, 
5
Below
Satisfaction 
BLEU 63+, StreamLAAL 2.5
, 
↓
Proof Entry
3.5/5.0+. Go:

Next Year 
2
('28.06)
Proof Validation Completion
Public Certification
, TTA/KAIC 
, 
Commercial Launch
SaaS v1.0

BLEU 65+, WER 15%
, StreamLAAL 2
↓
Below
Work Duration
, F1 0.8+, TEDS 70%+. 
2
↓
Time
Reduction
+

Joint
Public Validation 
Commercial
TTA/KAIC 
· 
ization

Public Institution Test Request
Execution
Certification 
→
→
Issue
Performance
Quality Service Stability
. AI 
+SW 
+
Sung Integrated Validation
Commercialization 
Launch Prep
. 
SaaS 
Non

Public Certification
Commercialized
, 
ation
SaaS v1.0, 
Commercialization Plan

- 27 -

Usage Plan by Research and Development Institution
(1)

Unit: Thousand KRW
(
: 
)

Research and Development Institution Name

Research and Development Expense

Research 
Development
Expense Excluding Support
Grant 5

Research
Allowance 
Accounting 
Standard
Amount 6

Direct Costs

Indirect 
Costs
Total
Personnel Costs

Student
Personnel Costs

Research Facility and 
Equipment Costs
Research
Material
Costs

Outsourced
Research and
Development
Costs

International
Collaborative
Research and
Development
Costs

Research and
Development
Burden
Costs

Research
Activity
Costs

Research
Allowance

Subtotal
General 1

」

Special Cases 2

」

General 3

」

Special Cases 4

」

PCN
Co.

Cash
916,330
355,3

70

1,271,

700

20,00

0
1,291,700

In-kind
375,300
375,3

00
375,300

Subtotal

1,291,63

0

355,3

70

1,647,

000

20,00

0
1,667,000

Co., Ltd.
Stunning Box

Cash
784,000
55,000
406,7

00

1,245,7

00

46,00

0
1,291,700

In-kind
375,300
375,30

0
375,300

Subtotal
1,159,300
55,000
406,7

00

1,621,0

00

46,00

0
1,667,000

Total

Cash
1,700,330
55,000
762,0

70

2,517,4

00

66,00

0
2,583,400

In-kind
750,600
750,60

0
750,600

Sum
2,450,930
55,000
762,0

70

3,268,0

00

66,00

0
3,334,000

Annual Usage Plan
 (2)

Unit: Thousand KRW
(
: 
)

Yearly

Research and Development Expense

Research 
Development
Expense Excluding Support
Grant 5

Research
Allowance 
Accounting 
Standard
Amount 6

Direct Costs

Indirect 
Costs
Total
Personnel Costs

Student Labor Cost
Research Facility and Equipment Cost
Research Material Cost

Outsourced
Research and
Development
Costs

International
Collaborative
Research and
Development
Costs

Research and
Development
Burden
Costs

Research
Activity
Costs

Research Allowance Subtotal
General
Special
General
Special

1

Cash 405,330
20,00

0

208,5

20

633,8

50
12,000 645,850

In-kind 187,650
187,6

50
187,650

Subtotal 592,980
20,00

0

208,5

20

821,5

00
12,000 833,500

2

Cash 863,000
25,00

0

370,7

00

1,258,

700
33,000 1,291,700

In-kind 375,300
375,3

00
375,300

Subtotal

1,238,30

0

25,00

0

370,7

00

1,634,

000
33,000 1,667,000

3

Cash 432,000
10,00

0

182,8

50

624,8

50
21,000 645,850

In-kind 187,650
187,6

50
187,650

Subtotal 619,650
10,00

0

182,8

50

812,5

00
21,000 833,500

Total

Cash

1,700,33

0

55,00

0

762,0

70

2,517,

400
66,000 2,583,400

In-kind 750,600
750,6

00
750,600

Sum

2,450,93

0

55,00

0

762,0

70

3,268,

000
66,000 3,334,000

- 28 -

Annual Usage Plan by Research Development Institution 
 (3) 
-

Name of Leading Research Development Institution
   
. 
: 
PCN
Co., Ltd.

Unit: Thousand KRW
(
: 
)

Yearly

Research and Development Expense

Research 
Development
Expense Excluding Support
Grant 5

Research
Allowance 
Accounting 
Standard
Amount 6

Direct Costs

Indirect 
Costs
Total
Personnel Costs

Student Labor Cost
Research Facility and Equipment Cost
Research Material Cost

Outsourced
Research and
Development
Costs

International
Collaborative
Research and
Development
Costs

Research and
Development
Burden
Costs

Research
Activity
Costs

Research Allowance Subtotal
General Special
General
Special

1

Cash 207,830
109,

095

316,

925
6,000
322,925

In-kind 93,825
93,8

25
93,825

Subtotal 301,655
109,

095

410,

750
6,000
416,750

2

Cash 474,000
163,

850

637,

850
8,000
645,850

In-kind 187,650
187,

650
187,650

Subtotal 661,650
163,

850

825,

500
8,000
833,500

3

Cash 234,500
82,4

25

316,

925
6,000
322,925

In-kind 93,825
93,8

25
93,825

Subtotal 328,325
82,4

25

410,

750
6,000
416,750

Total

Cash 916,330
355,

370

1,27

1,70

0

20,00

0

1,291,70

0

In-kind 375,300
375,

300
375,300

Sum

1,291,6

30

355,

370

1,64

7,00

0

20,00

0

1,667,00

0

Participating Researcher Labor Cost Status Sheet
Next Year
o 
(1
) 
Draft for each year of the entire project period
※

- 29 -

Personnel
Classification
Name

Position
Student
(if applicable, state student)

Internal/External
and Support
Classification*

New/Existing

Total Salary
(A)

Participation Period
Months
(B, 
)

Participation Rate
(%)
(C)

Sum
((A/12)×B×(C/100))

Cash
In-kind
Total

Participating
Researcher
Existing
(
)

Bumjin Choi
Director
Internal
Existing
173,588
6
10
8,600
8,600
Jungwoo Kim
Manager
Internal
Existing
61,503
6
20
6,105
6,105
Kyungsoo Lee
Head of Department
Internal
Existing
87,400
6
15
6,550
6,550
Seungbeom Choi
Head of Department
Internal
Existing
146,500
6
11
8,050
8,050
Hyejeong Lee
General Manager
Internal
Existing
146,500
6
11
8,050
8,050
Jaeman Lee
Head of Department
Internal
Existing
80,000
6
30
12,000
12,000
Hyojin Hong
General Manager
Internal
Existing
150,000
6
19
14,200
14,200
Taeheon Kim
Group Leader
Internal
Existing
99,100
6
28
13,870
13,870
Seori Park
Deputy
Internal
Existing
65,600
6
50
16,400
16,400
Subtotal (D)
93,825
93,825

Participating
Researcher
New
(
)

Sanghyun Um
Director
Internal
New
70,000
6
100
35,000
35,000
Mingyu Seo
Manager
Internal
New
49,000
6
100
24,500
24,500
Planned Hire 1
-
Internal
New Youth
(
1)
50,000
5
100
20,833
20,833
Planned Hire 2
-
Internal
New Youth
(
2)
50,000
5
100
20,833
20,833
Planned Hire 3
-
Internal
New
50,000
5
100
20,833
20,833
Planned Hire 4
-
Internal
New
50,000
5
100
20,833
20,833
Planned Hire 5
-
Internal
New
50,000
5
100
20,833
20,833
Planned Hire 6
-
Internal
New
50,000
5
100
20,833
20,833
Planned Hire 7
-
Internal
New
35,000
4
100
11,666
11,666
Planned Hire 8
-
Internal
New
35,000
4
100
11,666
11,666
Subtotal (E)
207,830
207,830
Total (G=D+E+F)
207,830
93,825
301,655

Participating Researcher Labor Cost Status Sheet
Next Year
o 
(2
) 
Draft for each year of the entire project period
※

Personnel
Classification
Name

Position
Student
(if applicable, state student)

Internal/External
and Support
Classification*

New/Existing

Total Salary
(A)

Participation Period
Months
(B, 
)

Participation Rate
(%)
(C)

Sum
((A/12)×B×(C/100))

Cash
In-kind
Total

Participating
Researcher
Existing
(
)

Bumjin Choi
Director
Internal
Existing
173,588
12
10
17,000
17,000
Jungwoo Kim
Manager
Internal
Existing
61,503
12
20
12,300
12,300
Kyungsoo Lee
Head of Department
Internal
Existing
87,400
12
15
13,110
13,110
Seungbeom Choi
Head of Department
Internal
Existing
146,500
12
11
16,100
16,100
Hyejeong Lee
General Manager
Internal
Existing
146,500
12
11
16,100
16,100
Jaeman Lee
Head of Department
Internal
Existing
80,000
12
30
24,000
24,000
Hyojin Hong
General Manager
Internal
Existing
150,000
12
19
28,500
28,500
Taeheon Kim
Group Leader
Internal
Existing
99,100
12
28
27,740
27,740
Seori Park
Deputy
Internal
Existing
65,600
12
50
32,800
32,800
Subtotal (D)
187,650
187,650

Participating
Researcher
New
(
)

Sanghyun Um
Director
Internal
New
70,000
12
100
70,000
70,000
Mingyu Seo
Manager
Internal
New
49,000
12
100
49,000
49,000
Planned Hire 1
-
Internal
New Youth
(
1)
50,000
12
100
50,000
50,000
Planned Hire 2
-
Internal
New Youth
(
2)
50,000
12
100
50,000
50,000
Planned Hire 3
-
Internal
New
50,000
12
100
50,000
50,000
Planned Hire 4
-
Internal
New
50,000
12
90
45,000
45,000
Planned Hire 5
-
Internal
New
50,000
12
90
45,000
45,000
Planned Hire 6
-
Internal
New
50,000
12
90
45,000
45,000
Planned Hire 7
-
Internal
New Youth
(
3)
35,000
12
100
35,000
35,000
Planned Hire 8
-
Internal
New Youth
(
4)
35,000
12
100
35,000
35,000
Subtotal (E)
474,000
474,000
Total (G=D+E+F)
474,000
187,650
661,650

Participating Researcher Labor Cost Status Sheet
Next Year
o 
(3
) 
Draft for each year of the entire project period
※

- 30 -

Personnel
Classification
Name

Position
Student
(if applicable, state student)

Internal/External
and Support
Classification*

New/Existing

Total Salary
(A)

Participation Period
Months
(B, 
)

Participation Rate
(%)
(C)

Sum
((A/12)×B×(C/100))

Cash
In-kind
Total

Participating
Researcher
Existing
(
)

Bumjin Choi
Director
Internal
Existing
173,588
6
10
8,600
8,600
Jungwoo Kim
Manager
Internal
Existing
61,503
6
20
6,105
6,105
Kyungsoo Lee
Head of Department
Internal
Existing
87,400
6
15
6,550
6,550
Seungbeom Choi
Head of Department
Internal
Existing
146,500
6
11
8,050
8,050
Hyejeong Lee
General Manager
Internal
Existing
146,500
6
11
8,050
8,050
Jaeman Lee
Head of Department
Internal
Existing
80,000
6
30
12,000
12,000
Hyojin Hong
General Manager
Internal
Existing
150,000
6
19
14,200
14,200
Taeheon Kim
Group Leader
Internal
Existing
99,100
6
28
13,870
13,870
Seori Park
Deputy
Internal
Existing
65,600
6
50
16,400
16,400
Subtotal (D)
93,825
93,825

Participating
Researcher
New
(
)

Sanghyun Um
Director
Internal
New
70,000
6
100
35,000
35,000
Mingyu Seo
Manager
Internal
New
49,000
6
100
24,500
24,500
Planned Hire 1
-
Internal
New Youth
(
1)
50,000
6
100
25,000
25,000
Planned Hire 2
-
Internal
New Youth
(
2)
50,000
6
100
25,000
25,000
Planned Hire 3
-
Internal
New
50,000
6
90
22,500
22,500
Planned Hire 4
-
Internal
New
50,000
6
90
22,500
22,500
Planned Hire 5
-
Internal
New
50,000
6
90
22,500
22,500
Planned Hire 6
-
Internal
New
50,000
6
90
22,500
22,500
Planned Hire 7
-
Internal
New Youth
(
3)
35,000
6
100
17,500
17,500
Planned Hire 8
-
Internal
New Youth
(
4)
35,000
6
100
17,500
17,500
Subtotal (E)
234,500
234,500
Total (G=D+E+F)
234,500
93,825
328,325

Name of Co-Performing Research Development Institution Stunning Box
   
. 
:

Unit: Thousand KRW
(
: 
)

Yearly

Research and Development Expense

Research
Development Cost
Other
Support Fund
5」

Research
Allowance 
Accounting 
Standard
Amount 6

Direct Costs

Indirect 
Costs
Total
Personnel Costs

Student Labor Cost
Research Facility and Equipment Cost
Research Material Cost

Outsourced
Research and
Development
Costs

International
Collaborative
Research and
Development
Costs

Research and
Development
Burden
Costs

Research
Activity
Costs

Research
Allowance
Subtotal
General
Special
General
Special

1

Cash

197,50

0

20,00

0

99,42

5

316,9

25
6,000
322,925

In-kind 93,825
93,82

5
93,825

Subtotal

291,32

5

20,00

0

99,42

5

410,7

50
6,000
416,750

2

Cash

389,00

0

25,00

0

206,8

50

620,8

50
25,000 645,850

In-kind

187,65

0

187,6

50
187,650

Subtotal

576,65

0

25,00

0

206,8

50

808,5

00
25,000 833,500

3

Cash

197,50

0

10,00

0

100,4

25

307,9

25
15,000 322,925

In-kind 93,825
93,82

5
93,825

Subtotal

291,32

5

10,00

0

100,4

25

401,7

50
15,000 416,750

Total

Cash

784,00

0

55,00

0

406,7

00

1,245

,700
46,000
1,291,70

0

In-kind

375,30

0

375,3

00
375,300

Sum

1,159,

300

55,00

0

406,7

00

1,621

,000
46,000 1,667,00

0

- 31 -

Participating Researcher Labor Cost Status Sheet
Next Year
 o 
(1
) 
Draft for each year of the entire project period
※

Participating Researcher Labor Cost Status Sheet
Next Year
o 
(2
) 
Draft for each year of the entire project period
※

Participating Researcher Labor Cost Status Sheet
Next Year
o 
(3
) 
Draft for each year of the entire project period
※

Personnel
Classification
Name

Position
Student
(if applicable, state student)

Internal/External
and Support
Classification*

New/Existing

Total Salary
(A)

Participation Period
Months
(B, 
)

Participation Rate
(%)
(C)

Sum
((A/12)×B×(C/100))

Cash
In-kind
Total

Participating
Researcher
Existing
(
)

Sumin Jung
CEO
Internal
Existing
110,000
6
98.9
54,395
54,395
Junhyun Eom
General Manager
Internal
Existing
40,000
6
98.6
19,720
19,720
Jaemin Ma
Manager
Internal
Existing
40,000
6
98.55
19,710
19,710
Subtotal (D)
93,825
93,825

Participating
Researcher
New
(
)

Junwoo Lee
Head of Department
Internal
New
60,000
6
100
30,000
30,000
Min Cho
Head of Department
Internal 
New
40,000
6
100
20,000
20,000
Hyojeong Kang
Manager
Internal 
New
45,000
6
100
22,500
22,500
Inhee Yoon
Manager
Internal
New
45,000
6
100
22,500
22,500
Planned Hire 1
Director
Internal
New
84,000
5
100
35,000
35,000
Planned Hire 2
Head of Department
Internal
New
81,000
5
100
33,750
33,750
Planned Hire 3
Manager
Internal
New
55,000
5
100
22,916
22,916
Planned Hire 4
Deputy
Internal
New Youth
(
5)
26,000
5
100
10,833
10,833
Subtotal (E)
197,500
291,325
Total (G=D+E+F)
197,500
93,825
291,325

Personnel
Classification
Name

Position
Student
(if applicable, state student)

Internal/External
and Support
Classification*

New/Existing

Total Salary
(A)

Participation Period
Months
(B, 
)

Participation Rate
(%)
(C)

Sum
((A/12)×B×(C/100))

Cash
In-kind
Total

Participating
Researcher
Existing
(
)

Sumin Jung
CEO
Internal
Existing
110,000
12
98.9
108,790
108,790
Junhyun Eom
General Manager
Internal
Existing
40,000
12
98.6
39,440
39,440
Jaemin Ma
Manager
Internal
Existing
40,000
12
98.55
39,420
39,420
Subtotal (D)
187,650
187,650

Participating
Researcher
New
(
)

Junwoo Lee
Head of Department
Internal
New
60,000
12
53
31,800
31,800
Min Cho
Head of Department
Internal 
New
40,000
12
53
21,200
21,200
Hyojeong Kang
Manager
Internal 
New
45,000
12
100
45,000
45,000
Inhee Yoon
Manager
Internal
New
45,000
12
100
45,000
45,000
Planned Hire 1
Director
Internal
New
84,000
12
100
84,000
84,000
Planned Hire 2
Head of Department
Internal
New
81,000
12
100
81,000
81,000
Planned Hire 3
Manager
Internal
New
55,000
12
100
55,000
55,000
Planned Hire 4
Deputy
Internal
New Youth
(
5)
26,000
12
100
26,000
26,000
Subtotal (E)
389,000
576,650
Total (G=D+E+F)
389,000
187,650
576,650

- 32 -

Personnel
Classification
Name

Position
Student
(if applicable, state student)

Internal/External
and Support
Classification*

New/Existing

Total Salary
(A)

Participation Period
Months
(B, 
)

Participation Rate
(%)
(C)

Sum
((A/12)×B×(C/100))

Cash
In-kind
Total

Participating
Researcher
Existing
(
)

Sumin Jung
CEO
Internal
Existing
110,000
6
98.9
54,395
54,395
Junhyun Eom
General Manager
Internal
Existing
40,000
6
98.6
19,720
19,720
Jaemin Ma
Manager
Internal
Existing
40,000
6
98.55
19,710
19,710
Subtotal (D)
93,825
93,825

Participating
Researcher
New
(
)

Junwoo Lee
Head of Department
Internal
New
60,000
6
59
17,700
17,700
Min Cho
Head of Department
Internal 
New
40,000
6
59
11,800
11,800
Hyojeong Kang
Manager
Internal 
New
45,000
6
100
22,500
22,500
Inhee Yoon
Manager
Internal
New
45,000
6
100
22,500
22,500
Planned Hire 1
Director
Internal
New
84,000
6
100
42,000
42,000
Planned Hire 2
Head of Department
Internal
New
81,000
6
100
40,500
40,500
Planned Hire 3
Manager
Internal
New
55,000
6
100
27,500
27,500
Planned Hire 4
Deputy
Internal
New Youth
(
5)
26,000
6
100
13,000
13,000
Subtotal (E)
197,500
291,325
Total (G=D+E+F)
197,500
93,825
291,325

- 33 -

Detailed Usage Plan for R&D Costs 
2.

Research Facility and Equipment Construction Plan 
Not Applicable
(1) 
·
-

Research Material Reagent
Material Purchase Cost 
 (2) 
(
, 
)

R&D Organization

Purchase Year
R&D Material
Purpose
Purchase Quantity
(g)

Purchase Cost
1,000 KRW
(
)

Purchase Receipt
(
)
Date
Purpose of Use

Stunning Box
Co., Ltd.
S

Year
2026
Domain-Specialized
AI for Learning
Global Trade Export Company
·
Dataset

AI for Translation Analysis Model Learning
·
Next Year's Basic Global Trade Export
1
Specialist Data Construction and Fine-tuning
Global Customs Export Regulations and
·
Biotech Specialist Dataset

Expression
1

20,000
Year Month
2026
8
AI Model 
Research Lab / 
Learning Server
Year
2027
25,000
Year Month
2027
1

Year
2028
10,000
Year and Month
2028
1

Research Material Production Fee Test Product Equipment, etc.
Usage Plan
Not Applicable
 (2-1) 
(
·
) 
-

Research Activity Expense Outsourcing Fee
 (3) 
(
)

Research and Development
Institution
Year
Service Name
Service Content
Service Company
Required Cost
in Thousand Won
(
)
Service Period
Deliverables

0000
㈜
2026

2026

- 34 -

(3-1) Research Activity Cost Knowledge Property Creation Activity Cost
External Specialized Technology Utilization Cost
Software Utilization Cost
(
, 
, 
, 
Research Lab Operation Cost Comprehensive
, 
Management Expenses Travel and Other Costs
, 
, 
)

Research and Development
Institution
Year
Name
Classification
(
)
Method
Usage
Company
(
)

Quantity
Unit
(
)

Required Cost
in Thousand Won
(
)
Usage Fulfillment Period
(
)
Installation Location
Deliverables
(
)

PCN
Co.

2026

Commissioned Settlement Fee
Other Costs
(
)
Purchase
Yearly Settlement Fee
26
1
3,000
’26.7 ~12
PCN

Cloud Usage Fee
(Cloud Computing Service Utilization Fee)
Rental
Cloud Usage Fee
6
50,000
’26.7 ~12
PCN

Office Supply Expenses
Research Lab Operation Cost
(
)
Purchase
Office Supplies Purchase
5
2,000
’26.7 ~12
PCN

Test Certification Fee
External Specialized Technology Utilization Cost
(
)
Purchase
Test Analysis and Certification
2
5,000
’26.7 ~12
PCN

Expert Utilization Fee
External Specialized Technology Utilization Cost
(
)
Purchase
Technical Advisory
2
20,000
’26.7 ~12
PCN

Conference and Seminar Participation Fee
(Research Personnel Support Fee)
Purchase
Academic Conference Participation Fee
4
15,000
’26.7 ~12
PCN

Overseas Travel Expense
Travel Expense
(
)
Purchase
Overseas Travel Expense
1
10,000
’26.7 ~12
PCN

Domestic Travel Expense
Travel Expense
(
)
Purchase
Domestic Travel Expense
10
1,670
’26.7 ~12
PCN

2027

Commissioned Settlement Fee
Other Costs
(
)
Purchase
Yearly Settlement Fee
27
1
3,000
’27.1 ~12
PCN

Cloud Usage Fee
(Cloud Computing Service Utilization Fee)
Rental
Cloud Usage Fee
12
85,000
’27.1 ~12
PCN

Office Supply Expenses
Research Lab Operation Cost
(
)
Purchase
Office Supplies Purchase
5
2,000
’27.1 ~12
PCN

Expert Utilization Fee
External Specialized Technology Utilization Cost
(
)
Purchase
Technical Advisory
2
20,000
’26.7 ~12
PCN

Expert Utilization Fee
External Specialized Technology Utilization Cost
(
)
Purchase
Model Verification
1
10,000
’27.1 ~12
PCN

Conference and Seminar Participation Fee
(Research Personnel Support Fee)
Purchase
Academic Conference Presentation
1
10,000
’27.1 ~12
PCN

Overseas Travel Expense
Travel Expense
(
)
Purchase
Overseas Travel Expense
1
10,000
’26.7 ~12
PCN

Domestic Travel Expense
Travel Expense
(
)
Purchase
Domestic Travel Expense
10
6,850
’27.1 ~12
PCN

2028

Commissioned Settlement Fee
Other Costs
(
)
Purchase
Yearly Settlement Fee
28
1
3,000
’28.1 ~6
PCN

Cloud Usage Fee
(Cloud Computing Service Utilization Fee)
Rental
Cloud Usage Fee
6
30,000
’28.1 ~6
PCN

Office Supply Expenses
Research Lab Operation Cost
(
)
Purchase
Office Supplies Purchase
5
2,000
’28.1 ~6
PCN

Test Certification Fee
External Specialized Technology Utilization Cost
(
)
Purchase
Test Analysis and Certification
2
5,000
’28.1 ~6
PCN

Expert Utilization Fee
External Specialized Technology Utilization Cost
(
)
Purchase
Test
UX
2
30,000
’28.1 ~6
PCN

Expert Utilization Fee
External Specialized Technology Utilization Cost
(
)
Purchase
Promotional Video Production Service
1
5,000
’28.1 ~6
PCN

Conference and Seminar Participation Fee
(Research Personnel Support Fee)
Purchase
Workshop Hosting Fee
5,000
’28.1 ~6
PCN

- 35 -

Domestic Travel Expense
Travel Expense
(
)
Purchase
Domestic Travel Expense
10
1,425
’28.1 ~6
PCN

Stunning Box
Co., Ltd.
S

2026

Cloud Usage Fee
(Cloud Computing Service Utilization Fee)
Rental
Translation and Interpretation Model Training and Inference
·
/

Use
Cloud
GPU
6
60,000
’26.7 ~12
Stunning Box

Office Supply Expenses
Research Lab Operation Cost
(
)
Purchase
Office Supplies Purchase
-
2,000
’26.7 ~12
Stunning Box

Expert Utilization Fee
External Specialized Technology Utilization Cost
(
)
Purchase
Domain-specific Review Expert
-
23,000
’26.7 ~12
Stunning Box

Conference and Seminar Participation Fee
(Research Personnel Support Fee)
Purchase
Technology Seminar
AI
5
3,925
’26.7 ~12
Stunning Box

Overseas Travel Expense
Travel Expense
(
)
Purchase
Overseas Travel Expense
10
3,000
’26.7 ~12
Stunning Box

Domestic Travel Expense
Travel Expense
(
)
Purchase
Domestic Travel Expense
10
2,000
’26.7 ~12
Stunning Box

Meeting Expense
Meeting Expense
(
)
Purchase
Meeting
10
1,500
’26.7 ~12
Stunning Box

Report Binding Cost Other Costs
(
)
Purchase
Report Binding Printing
, 
10
3,000
’26.7 ~12
Stunning Box

2027

Cloud Usage Fee
(Cloud Computing Service Utilization Fee)
Rental
Translation and Interpretation Model Training and Inference
·
/

Use
Cloud
GPU
12
130,000
’27.1 ~12
Stunning Box

Office Supply Expenses
Research Lab Operation Cost
(
)
Purchase
Office Supplies Purchase
5
2,000
’27.1 ~12
Stunning Box

Expert Utilization Fee
External Specialized Technology Utilization Cost
(
)
Purchase
Domain-specific Review Expert
-
33,000
’27.1 ~12
Stunning Box

Conference and Seminar Participation Fee
(Research Personnel Support Fee)
Purchase
Researcher Training
Training Fee
, 
5
3,925
’27.1 ~12
Stunning Box

Domestic Travel Expense
Travel Expense
(
)
Purchase
Domestic Travel Expense
10
1,000
’27.1 ~12
Stunning Box

Meeting Expense
Meeting Expense
(
)
Purchase
Meeting
10
1,500
’27.1 ~12
Stunning Box

Report Binding Printing, etc.
Other Costs
(
)
Purchase
Report Binding Printing
, 
10
3,000
’26.7 ~12
Stunning Box

2028

Cloud Usage Fee
(Cloud Computing Service Utilization Fee)
Rental

Translation and Interpretation Model Training and Inference
·
/

Use
Cloud
GPU
6
62,000
’28.1 ~6
Stunning Box

Office Supply Expenses
Research Lab Operation Cost
(
)
Purchase
Office Supplies Purchase
5
1,000
’28.1 ~6
Stunning Box

Test Certification Fee
External Specialized Technology Utilization Cost
(
)
Purchase
Test Analysis and Certification
2
15,000
’28.1 ~6
Stunning Box

Expert Utilization Fee
External Specialized Technology Utilization Cost
(
)
Purchase
Domain-specific Review Expert
-
22,000
’28.1 ~6
Stunning Box

Conference and Seminar Participation Fee
(Research Personnel Support Fee)
Purchase
Researcher Training
Training Fee
, 
3
5,425
’28.1 ~6
Stunning Box

Domestic Travel Expense
Travel Expense
(
)
Purchase
Domestic Travel Expense
5
1,000
’28.1 ~6
Stunning Box

Meeting Expense
Meeting Expense
(
)
Purchase
Meeting
5
1,000
’28.1 ~6
Stunning Box

Report Binding Printing, etc.
Other Costs
(
)
Purchase
Report Binding Printing
, 
10
3,000
’28.1 ~6
Stunning Box

- 36 -

Indirect Costs
 (4)

Research and Development
Institution
Year
Detailed Item
Detailed Content
Required Cost
in Thousand Won
(
)

PCN
Co., Ltd.
2026
Performance Utilization Support Expense
Intellectual Property Application and Registration
6,000
2027
Performance Utilization Support Expense
Intellectual Property Application and Registration
8,000
2028
Performance Utilization Support Expense
Intellectual Property Application and Registration
6,000

Stunning Box
Co., Ltd.
S

2026
Performance Utilization Support Expense
Intellectual Property Application and Registration
6,000
2027
Performance Utilization Support Expense
Intellectual Property Application and Registration
25,000
2028
Performance Utilization Support Expense
Intellectual Property Application and Registration
15,000

Research Funding Procurement and Maintenance Plan
3. 
·

- 37 -

Utilization Plan and Expected Effects of Research and Development Results
 7. 
Commercialization Goals and Strategies, etc.
 (
)

Commercial Product Service Goals and Plans
·

The commercialization goal of this project is to focus on translation and interpreting,
enabling small and medium enterprises to utilize their own data as 'AI SaaS'
without separate investment,
even with IT

integration, creating a market that automates global business interpretation documents.
Occupying a vacant position between existing general-purpose translations
·
·
and high-cost professional translations

and occupying the gap between regulatory certification documents
AI (DeepL·Google)
, 
(eCTD·CE·FCC)

is exclusively by Stunning Box, including only corpus regulatory certification bases to block competitive entry into exclusive domains
110
+ 
(
50
) 
.

Stepwise Commercialization Roadmap
Market Entry Strategy
(1) 
4
-

Product Service
Lineup and Pricing Strategy
(2) 
(
)

Market Entry Strategy
Multi-channel simultaneous input commercialization within years
Securing target customers
(3) 
3
(
1
150
)
-

Stage
Time
Commercialization Goal
Core Execution Strategy
Revenue
Targets
KPI

Stage Foundation
1
Build
in R&D Phase
(~'28.6)

Demand Company Pilot
3
Completion
Verification
. PMF
. 
Obtain official certification
TTA/KAIC

Free demonstration
Reference expansion
→
Security
Quantitative data on introduction effect
. 
Arming with a sales tool
- 
Company introduction
Work duration
3
, 
2
hour
Certification acquisition
+
, 
↓

Stage Commercialization
2
'28.7~'29.6
Official Launch
Offer
SaaS
AI
Voucher
Channel Input
·KOTRA
Entry
Paid
 Service
. B2B
50
+

Simultaneous entry through multiple channels
Government support association app store
+
+
). 
Free to Paid Conversion Rate
Free Tier→
30%+
KRW
60
Paid Service
50
+, MRR
KRW
5
, NPS 50+

Stage Expansion
3
'29.7~'31.6

Open Marketplace by Industry
Naver
. Cafe24
·App Store
Open
15
 languages
. 
Companies
500
+

Bulk contracts by industry group.
Expand
Existing API B2B2B
. 
Customer
Regulatory Certification
Upselling
(Package)
KRW
130
B2B Market Share
10%+, 
LTV/CAC>3

Stage Globalization
4

'31.7~ 
'33.6

Japan, Southeast Asia, Middle East Expansion
·
·
. 
Local
Partner
CRO 
. 
Global
Company
eCTD 
. 1,000
+

Export Model
Overseas Real
API 
. 
JapanizationJapaneseArabicVietnam
(
·
·
Strengthen
Southeast Asian
On-premise 
). 
Enterprise

Billion
220
Overseas Sales 45%+, 
Company
1,000
+

Product name
Form
Price Range
Target Customers
Differentiation Point
Strategic Role
/

StunningBiz 
AI Starter
Subscription Self-service
SaaS 
(
Service)
Monthly 
10
Million USD
Annually 
Million
(
120
)
Beginner Export Companies, 
Small Scale Traders
E-com
1
, 
merce Seller

Monthly 
Case Natural
Free Tier(
100
)
Conversion
Entry Barrier Removal
Mass Prospect
. 
. 
Entry Channel

StunningBiz 
AI Business
Subscription Account
SaaS 
(
Account Manager)
Monthly 
30
Million USD
Annually 
Million
(
360
)
Growth Export Companies 
Annual Export 
Billion
(
1~10
)
Companies 
Custom Onboarding Included
Sound
RAG 
. 
Unlimited Interpreter
Main Revenue Source
. 
(
50% of Total)

StunningBiz 
AI Enterprise
On-premise 
SaaS + 
Hybrid
Monthly 
Million
50
+ 
Annually 
Million
(
600
+)

Annual Export 
Billion
Among
10
+ 
Leading Companies
Global Branch
, 
Subsidiary Korea Corporation

Exclusive 
Assignment
Security Enhanced On-prem
CSM 
. 
(
Custom
High 
). 
. 
Lock-in·LTV

Regulatory Certification Package
Premium
(
)
Per-case Billing Independence Also
(
Additional 
SaaS 
)

CE 
30~100
Million 
eCTD 
100~500
Million

License Application Companies 
Health Supplements, Cosmetics Especially
(
·
·
Etc.)

StunningBox 
Million Corpus Exclusive
50
. 
Compared to Existing
RA
50~70%
. 
↓
High Margin 80%+

API B2B2B
Call Volume-based
API 
Monthly 
50
Million Basic
Per-case 
+ 
20~100
Cents

Platform
Cafe24·
Naver
·Amazon·CRM·ER
Business Operator
P

Viral Spread Within Platform App. 
Revenue Growth Proportional to User Increase
Network
. 
Effect

Channel
Execution Plan
Target
1st Year Secured Goal
1
Government Support
① 
Company
Voucher Supplier Registration Max 
AI
(
4,000
USD Free
Export Voucher Global Advancement
/
). 
·
Beginner Export Companies
Define
. 
Support with Initial Cost
Voucher 
Company 
Export Warranty
AI
20
+ 
Voucher Company
Company
10
= 30

- 38 -

Commercialization Strategy, Revenue Model
Clarity, Marketing, and Distribution Strategy etc.

Commercialization Yearly Channel Charge Conversion
Company
Including 
Company Secured Goal
1st Year 
Reaching
1
3
50
+ / Free Tier
150
. 2
BEP 
※

Successful Subscription
Company Timing
Regulatory Certification Package, An Inaccessible Area with StunningBox Proprietary Data
(
300
). 
,

High Margin
Premium Revenue Source Role
(80%+) 
.

Export Support Program Linkage
Overseas
. KOTRA
Zone Experience Zero

Industry Group ② B2B

Trade Association, Korean Chamber of Commerce Industry by Export Group 
·
·
Group Discount 
Monthly Free 
MOU. 
20%. 1
Free Seminar Demo Day
Demand Company
·
. 
3
Reference Utilization

Growth Export Companies
Cooperation
. 
Collective Recommendation for Trust Securing

Association Connection 
Company 
Direct 
15
+ 
Sales Executive 
Company
5
= 20

Platform 
③ B2B2B

Naver Smart Store
Cafe24·
Naver
Seller Central App Store Etc.
·Amazon 
Listing
Viral via Translation Automation App
'
' 
. 
Install
Mass Prospect
1-Click 
. Free Tier
Entry

E-commerce Seller Overseas 
(
Direct Sale
Installable App
). 
Minimize Entry Barriers
Including 
Company 
Free Tier
100
Paid Conversion Goal
(
30%+ 
)

Revenue Model
Structure
Charge System and Strategic Role
(1) 
(BM) 
4
—

Revenue Stability Key Indicator 
(2) 
(Unit Economics)

Marketing Strategy 
Step-by-step Investment Allocation and Key Tactics
(3) 
—

Revenue Model
Pricing Method
Price Range
Expected Ma
Rgin

Sales Contribution
(%)
Customer Conversion Route
Strategic Role

BM1. SaaS 
Subscription
Monthly Flat Rate
Begin
+ 
Volume-based
Monthly 
10~50
USD
55~65%
50%
Free Tier → 
Starter → 
Business → 
Enterprise

Stable Recurring Revenue
Growth En
(ARR). 
Rate
Churn Rate 
. 
< 
Monthly Management
5%/

Regula
BM2. 
tory Certification Package
Per-case Billing Document
(
Document Type
Country
×
)
CE 30~100
Million eCTD 
Million
100~500
80%+
25%
Customers 
SaaS 
Direct
Upselling + 
Direct Sales

Proprietary High Margin Cash
Cow
StunningBox 
. 
Million Corpus Fixed
50
Entry Barrier

Custom 
BM3. RAG 
Onboarding
Setup Fee
Monthly 
+ 
Maintenance Fee

Setup 
Million 
100~500
Maintenance Monthly 
Million
10~30
60~70%
15%
Customer 
Enterprise 
Target Consulting Sales

High Conversion Barrier
Average 
(Lock-in). 
Contract 
Month
24
+. 
High LTV

BM4. API 
B2B2B
Call Volume-based
API 
System
Monthly 
50
Million Basic
Per-case 
+ 
20~100
Cents
70~75%
10%
App Store Install 
Automated Billing
→

Platform Network 
Effect
Usage Proportional.
Growth
Viral 
. 
Spread

Indicator
1st Year Goal
1
3rd Year Goal
3
Calculation Basis

Customer Acquisition Cost
CAC (
)
USD 50
/
USD 30
/
1st Year
Government Channel Free Entry Ratio
1
: 
High
3rd Year
Viral App Store Self
. 3
: 
+
Annual Entry Increase

Customer Average Revenue Per User
ARPU (
/
)
USD 30
USD 45
Regulatory Certification Upselling + Enterprise 
Proportion Increase
ARPU

Customer Lifetime Value
LTV (
)
USD 
Each
720
(24
Months)
USD 
Months
1,620
(36
) Churn Rate Monthly
Improvement
Average 
5%
3%
, 
→
Contract Period Extension
Increase Reflection
. ARPU

Ratio
LTV / CAC 
Times
14.4
Times
54
Industry Stability Benchmark Times Over 
SaaS 
3
Significantly Surpassing Initial Expectation
→

Break-Even Point
BEP (
)
End of Year Subscription 
2
(
Company
300
)
-
Monthly Fixed Cost Approx. 
Billion Criteria
1.5
. Monthly Revenue 
Million 
Subscription 
Company
1.5
= 
300
(ARPU 50
Weighted Average)

Marketing Sector
Investment Ratio
Market Development Stage
1~2
(
)
Market Efficiency Stage
3
~ (
)

Content Marke
ting
30%
Targeting Export Practitioners Blogs Youtube
Contact
·
: '
Consult Without Interpreter
Regulatory Certification
', 'Reduce 
Cost etc.
For Practical Content
50% 
'
Tenth
Demand Company Case
. 
3
(Case

Assetization
Natural Admission Ratio
SEO
→ 
Success Case by Business Sector
Number
Layout
50%+. 
30
+ 
Official
Monthly Webinar Regularization
. 
2

- 39 -

Development Outcome Disclosure Level and Diffusion Strategy

Distribution Strategy
Online Offline Global STRATEGY
(4) 
·
·
3
—

Key Distribution Strategy
Year One Online Direct Sales
App Store for Low-cost Mass Entry
Year Three 
Direct Sales
: 1~2
+
3
B2B 
※ 
→

Regulatory Certification High Price Expansion
3rd Year Global Channel Overseas Sales Ratio
Achievement
Overall Ma
Enterprise·
4
45%+ 
. 
→

Marketing Cost as a Percentage of Sales
1~2nd Year
3rd Year and Beyond
Optimizing
Content Asset and Partner Channel Enriches
35%(1~2
) 
20%(3
~)
, 
→

Turning into a Miracle Growth Engine.

Visual News Production
Study) 
·

Performance Advertising
25%

Naver
Export Translation
Google Ads·
SA '
',
Interpreter Focus
Keyword Retargeting
'AI' 
. 
Subscriber 
Free Conversion
(Free Tier
→ 
 To
Lead Generation
). LinkedIn B2B

Selecting Only Goal Achieving Channels
ROAS 300%+ 
Focus
Under USD 50 Thousand Maintenance
Basis
. CAC 30
. AI
Bid Automation

Partner Channel
Sales
30%

Overseas Trade Promotion 
KOTRA 20
MOU → 
Local Export Company Experience
Trade Association 
. Regular Seminar
Export Support Center 
Establishment
. 
62
National Demo
Naver Joint 
. Cafe24·
Promotion

Industry-based Reseller Partner
Company Secured
10
. 
Partner Sales Commission Model
Overseas 
Agency Alliance
CRO·RA

Branding PR·
15%
Ministry of SME
Export Success Story Reporting
·KOTRA 
Material
Academic Conference
Paper Publication
. AI 
(ACL·IWSLT) 
Model Open Source Release
. 
→ 
Community Viral
HuggingFace

Export Solution Brand Positioning
'K-AI
'
Establishment
Overseas Media
. 
(TechCrunch Asia
Etc.) PR

Distribution
Specific Execution Plan
Target Customer Number
Sales Contribution Ratio

Online Direct Sales
Website Direct Signup
stunningbiz.ai 
. Free Tier
Free Trial
Self-service Paid Conversion
Credit Card Payment
. 
·
→ 
Tax Invoice Auto-Issue
24/7 Chat Bot
. 24
CS
1st Year 
Company
3
250
40%

App Store Link
App Store
Naver Smart Store App
Cafe24 
· 
· 
Seller Central Plugin
Install on
Amazon
. 1-Click
Minimize Entry Barrier
Automatic Payment Billing in Platform
. 
·
Year 
Company
3
150
25%

Direct Sales
B2B 
Dedicated Sales Team
Names
Industry Association Member
Enterprise 
(3
). 
·
Collective Contract Linking
Demand Company Reference Base
. 
Industry Sales
Regulatory Certification Package Consulting Sales
. 
1st Year 
Company
3
80
25%

Global Channels
Japan
Local 
Distributor Partnership
Southeast Asia
: 
IT
: 
Local Trade Office Associated Experience Program
KOTRA
Middle East
Halal Islamic Regulation Specialist 
Agency Alliance
: 
·
RA
. 
Export
API 
(OEM)
Year 
Company
4
200
+
10%
45%
→

This project aims to balance the public and commercial profitability of government outcomes
Open Core
R&D
, ',
(Open

Adopted strategy
Maximum disclosure of model dataset for SMEs and research community to utilize for free
Core)
'. AI
·

While ensuring key business logicregulatory certification engines
Verification charge is
Solely provided
Company
, (
·HITL
·
)
In SaaS

Ensuring commercialization profit.

Disclosure level by development outcome
Open Core
Strategy
(1)
(Open Core)—

Development Outcome
Disclosure Level
Disclosure Method and Utilization Plan
Confidentiality Reason
Commercialization Link
/

Business Translation 
Model Weight
AI
Full Disclosure
In
License
HuggingFace Hub
Apache 2.0
License
Sector-specific Variant ModelManufacturing, Wholesale, Retail
(
/
/
Food
Included
SMEs Can Deploy Directly On Their Own Servers
/IT)
. Direct Free Utilization Possible

When operating independently
SaaS 
Lack of Monitoring 
RAG·RLHF·
Maintain Added Value
SaaS 
→

- 40 -

Established rights relations of data and deliverables in advance
(2) 
AI

Classification of rights of source data fine-tuning model shared platform, and model weight ownership to demand companies
 
·
·
3
,

Method of transferring to public not adopted per management principles of public R&D 
.

Plan of rights attribution by deliverable 
 (2-1)

Commitment clauses to be reflected in annexes to agreements
(2-2)

(
Performance diffusion strategy 
Multi-channel
3) 
4
—

Voice Interpretation 
E2E 
Model Weights
Fully Disclosed
Korean 
8
Languages Bidirectional Streaming Interpretation
↔ 
Model
Inference Code 
Image Disclosure
. 
+ Docker 
. 
Nation's First
Korean Simultaneous Interpretation Open Source
E2E

Contribution to Academic Community +
Brand Reinforcement
by 
K-AI 
. SaaS
Speaker Separation
As Plugin
·RAG·
For Differentiation

Business Parallel Corpus Learning Data
(
ter)
Maximum Disclosure
Business Parallel Corpus 
At least 10
,
Sentence Pairs 
AI
Disclosure
Industry-specific Trade Glossaries
Hub 
. 
(3
Types
Completely Open
Unidentified Completed Data
).

From Total
110
10
Disclosed
The Rest Are
Model 
(9%). 
SaaS 
Kept Hidden As Source of Quality Differentiation

Search Engine 
RAG 
Integration Code
· API 
Selective Disclosure
Publicly
Vector Search Engine Core
Connected
[
] 
RAG 
, API 
Code Sample
Distribution
(Python·Node.js), Docker
Image
Developer Documentation
Open Source
, 
. GitHub 
Repository Operation

Undisclosed
[
] Hybrid Reranker 
Weights
By Company 
Automatic
, 
RAG 
Onboarding Logic 
Core 
SaaS 
→ 
Differentiation Element

Regulation Certification Format
Engine 
(eCTD·CE·FCC)
Undisclosed
Provided Only as Premium Service
Stunning
SaaS 
. 
Box 
Exclusive Corpus-based Engine
At
50
. API
Access Per Charge
(
)

Core High Margin
Commercialization
(80%+) 
Area
Blocking Competitive Entry
. 
. 
10
Year Accumulated Data Asset Protection

Verification
and
HITL 
·
Dashboard
·
Undisclosed
Provided Only Within Platform
Quality Monitor
SaaS 
. 
Ring
Test
Automatic Re-training Pipeline
, A/B 
, 
, 
Usage Billing System
Operation Core Infrastructure
SaaS 
. 
Undisclosed as Foundation of Revenue Model

Deliverables
Attribution Entity
Content

Source Data
Attributed to Demand Company
Source data documents and voice consultations provided by demand company
(
·
·
Capacities etc.)

Fine-tuning Model Exclusive to Company
(
)
Joint Deliverables
1) Demand company-exclusive weights classified as joint deliverables,
Demand company holds free license within business-purpose scope
Shared Platform Base Model·
API
Attributed to Lead Joint Institution
Integrated Platform Shared Infrastructure and Base Model Attributed to
Lead Joint Research Institution
·

Attribution Entity
Content

Purpose and Scope of Use
/
Data provided by client companies are to be used solely within the scope of this project. Reuse requires prior written consent.

· 2
Retention Period
The retention period and destruction procedures after the end of the project are specified in the Data Provision Assurance Agreement.

Grant of Usage Rights
The client company may use the fine-tuning results free of charge within the scope of this project.

Data Deletion and Relearning Procedures
·
Data deletion procedures and steps for incorporating relearning are pre-defined upon the client company's request.

Dissemination Channels
Specific Execution Plan
Target: within (3) years
Expected Effects

Open Source Community

Model Release 
HuggingFace Hub 
+ 
Code Release
Model Card and Benchmark
GitHub
. 
·
Provide User Guide
Manage Issues
Pull Request 
Community Management
Quarterly Release
. 
1

GitHub Stars 
Download 
1,000+, 
Monthly Country Contributions 
5,000+/month, 
20+ Contributors

Brand Establishment
Post K-AI . Contribution by researchers and companies for voluntary improvements. Increase in SaaS recognition.

Public Data Contribution

Parallel Corpus for Business in AI Hub
10+ sentence pairs registered
Industry-specific terminology dictionary
. 
3 types revealed
Obtained data quality certification
. NIA
Usable for subsequent training data
R&D

Download 
AI Hub 
Documents
3,000+ utilized, 
10+ drafted papers

Activation of Domestic Research
Resolve the issue of insufficient translation data for SMEs
.
Government R&D achievements
Return.

Academic and Technical Presentation
·
Top-tier Conferences
ACL·EMNLP·IWSLT
AI Paper Presentations
2+ domestic conference presentations
(KCC·KIISE presentation)
Patent Applications
3 Interpretation and Regulation Formats
+(RAG·E2E).

2+ Papers
3 Patent Applications
Technical Reports 
2+

Post Verification of Technical Reliability
. 
R&D linkage
Impact
R&D 
Based on TRL Advancement
Global Technology Leadership

- 41 -

Expected Effects and Goals Market Growth Potential, Entry Possibility, Anticipated Revenue, Export

Substitution Amount, etc.

Continuous Operation
Ensuring Accessibility for SMEs
(4) Free Tier —

Core Open Strategy
Open the Model but Close the Service
Releasing model datasets as open source for SMEs
: '
, 
' AI
·
※ 
—

Ensure accessibility and community trust, but automate regulatory certification engines, quality management, etc.
Core Differentiation
,
· RAG 
· HITL
SaaS

Fire element is confidentially maintained for profitability. This is examined by global open-core companies such as Red Hat, Elastic, MongoDB.

This follows a certified strategy model, BM.

Public disclosure of this information is prohibited.

Linkage with government agencies and dissemination.

Free distribution of KOTRA's overseas trade center networks involves registration of voucher supply institutions up to a maximum 20. AI applications are free of charge up to 4,000 units as supported by the Korea Trade Association's export centers, with 62 demo centers for SMEs. Registration of performance cases.

Voucher participation involving 50+ AI firms, distributing 200 KOTRA export support centers, and deployment across 62 locations.

500+ SMEs participate through core government channels. Follow-up support schemes are linked to expand the export SME base.

Items and content provision: Expansion of Free Tier benefits and conditions.

Basic free provisions include 100 document translations per month, 60 minutes of voice interpretation, automatic document generation for enterprise calls in excess of 5, RAG DB of 1GB, and 1,000 API calls per month with no time limit on permanence of free access. Additionally, a 30-day free trial is provided upon paid conversion.

Expanded benefits for SMEs: Companies with SME certificate are granted expanded free quota, up to a maximum of 200 when aligned with vouchers (200+120), and 4,000 units of free AI use. Discounts for early export companies are offered annually, with a 50% discount available upon submitting an SME certificate or export performance certificate.

Free research and education provision includes universities, research institutions, and non-profit organizations. Unlimited free offerings entail APIs and separate educational dashboards provided under joint research MOUs, with cooperative model improvements.

Submission of certification for research and educational purposes is required. Commercial resales are prohibited.

Growth potential of target market (1)

The global translation and interpretation market is experiencing rapid growth, with the domestic market alone projected to regulate billion won by AI with a CAGR of 30%+, from 6,500 by '30.

Of approximately 1 million potential customers, capturing just 1% (10 thousand companies) could yield billion in annual revenues.

Market entry possibility based on competitive advantage (2) —

Market division and yearly scale: '24 forecast, '27 forecast, '30 CAGR, source

Global translation market: AI projects 18 billion dollars, 35 billion dollars, 70 billion dollars with a 30%+ CAGR according to Grand View Research 2024. Global real-time interpretation market: projected 5 billion dollars, 12 billion dollars, 28 billion dollars with a 33%+ CAGR according to MarketsandMarkets 2024.

Domestic translation and interpretation market: AI projects 1,200 billion won, 2,800 billion won, 6,500 billion won with a 32%+ CAGR, estimated by KISTI·IITP.

Domestic export SMEs are potential target customers (approx. 100,000 companies) and have potential through KOTRA's industry database.

Basis for Entry
Detailed Content
Competitive Advantage Level

Monopolistic Data Assets
Stunning Box Only
Parallel Corpus Regulation Only
110 + (50 + Years of Accumulated Business-Exclusive Data 60). "15 Inimitability by Competitors in Short Term with Professional Translation Assets

Business Expertise DeepL·Google:
No Corpus
Domestic Competitors
Regulator
.: No Corpus At All for More than Years.
1~2 → Entry Barrier

Technology Taking Lead
E2E-based Real-time Interpretation
Within Seconds
InfiniSST E2E (2) Has No Domestic Commercialization Example
Existing .
No Domestic Competitors Blue Ocean ().
Does Not Support Korean
Google S2ST.

- 42 -

Expected Revenue and Job Creation (3)

Basis for Revenue Estimation
Monthly Average Weighted
Annual Fee Increase
Churn Rate Monthly Improvement
Regulatory Certification Average Unit Cost: SaaS ARPU 30 (), 20%, 5% 3%, ※ →

Ten Thousand KRW per Year 150·1,000+

Export Substitution Amount Technology Export
Import Substitution Effect (4) (+)

Overseas Export
Japan/Southeast Asia/Middle East Expansion
Export Import Substitution
Existing Overseas Translation Service Professional Translator
SaaS·API: · · + OEM API. · (DeepL Pro· ※

Reverse Outsourcing
Replacement Effect Export Substitution Estimation Criteria
Average Annual Translation Outsourcing Cost Per Export Company
Ten Thousand KRW
Replacement Company Count
). :
1·3,500×

Summary
This Project Is in a Rapidly Growing Market
Monopolistic Data Only Corpus
Technology Lead
: CAGR 30%+
, (110)+E2E ※

Point
Based on Verified Infrastructure, Achieve Accumulated Revenue
Billion KRW
Export Substitution Billion KRW
Direct Employment 5 680,
440, 51

Possesses Commercialization Potential to Achieve and Investment Efficiency Compared to Government Support Fund Billion KRW, 20 (/)

Support Fund Times Very High
= 34
).

Fundamental Product Comparison
Cascade (STT MT TTS) → → Quality Advantage Minimum Year Technology Lead 1 →

Verified Infrastructure SaaS.

PCN Year Service Revenue Billion KRW 25 IT (270·170).
Supreme Court Billion KRW Order
Platform Upper
110 SI. Oz-i AI Operating
Possessing Certified Platform. GS API

Startup Competitors Operating Reality:
SaaS
Lack
Stability Not Verified Enter , . → Enterprise Confidence Overwhelming

Securing Government Channels

Voucher Maximum Ten Thousand KRW Free AI (4,000/) + Overseas Trade Center Trade Association Count KOTRA 20+ + Export Support Center Offices Demand Company Reference 62. 3 Secured

Initial customer acquisition cost
minimum
(CAC)
fire
through government channel
year
free of charge
. 
50
+ 
possible inflow
year achievement
year
BEP 2
→ 
hof

Classification
year
year
year
'28
(1
)
year
year
year
'29
(2
)
year
year
year
'30
(3
)
year
year
year
'31
(4
)
year
year
year
'32
(5
)
Domestic sales
billion
40
billion
60
billion
80
billion
100
billion
120
Export sales
Overseas
(API·
SaaS)
billion
20
billion
30
billion
50
billion
80
billion
100

Total sales
billion
60
billion
90
billion
130
billion
180
billion
220
Operating profit
billion
9
(15%)
billion
20
(22%)
billion
36
(28%)
billion
58
(32%)
billion
77
(35%)
Cumulative subscribed companies
companies
150
companies
300
companies
500
companies
800
companies
1,000
+
Cumulative direct employment
(
)
persons
16
persons
25
persons
34
persons
42
persons
51
Annual cumulative sales
5
billion
680

Export substitute items
year
'28
year
'29
year
'30
year
'31
year
'32
Overseas direct export
SaaS·API 
billion
20
billion
30
billion
50
billion
80
billion
100
Overseas translation outsourcing income 
and substitution
billion
10
billion
20
billion
30
billion
40
billion
60

Total export substitution amount
billion
30
billion
50
billion
80
billion
120
billion
160
Annual cumulative export substitution amount
5
billion
440

- 43 -

Research and development safety and security measure implementation plan
8.

Safety measure implementation plan

During the research and development process, adhere to safety guidelines for the use of research facility equipment and IT equipment
and conduct regular safety training for participating researchers. Perform pre-operation checks of equipment
and periodically check for potential risk factors such as electrical fire hazards
and overheating. Establish emergency contact networks and response procedures to ensure immediate reporting and response in the event of an accident. Systematically manage safety inspection results and training records.

Security measure implementation plan

Research data
learning data
sensitive information such as product prices, contracts, and export documents of customer companies are classified and managed according to importance.
, AI
, 
Encryption is applied to data storage and transmission, 
and access to materials is controlled to ensure only authorized personnel can access them through role-based access control
and user authentication. Record and regularly review access, viewing, and change histories. Verify manager approval and de-identify status prior to external release to prevent information leakage.

Other measures implementation plan

For data containing personal information and business secrets, clearly define the purpose of collection and scope of use
, 
and process for de-identification and anonymization before utilizing in research. Participating researchers comply with research ethics,
personal information protection, and security-related covenants
. Clarify ownership and scope of use of AI
learning data and research outcomes in advance.
Regular self-checks are conducted to verify compliance with safety, security, and ethics implementation and continue managing inspection results and related documentation.

Attachment
Verification of the national R&D project application and performance details, etc.

Research lab operating cost management plan for commercial entities
‧

Self-inspection results of the security grade of the application project and mandatory verification for designated security project

- 44 -

Attachment
Verification of the national R&D project application and performance details, etc.

- 45 -

Attachment
[
1-1] All details of the national R&D project implementation application as of the deadline date
·
(
)

Main research and development organization
◦

Project number/Research and development project title

Main research and development organization name

Research and development period / Participation period
(
)

Contents of implementation / subject / goal / method
(
, 
, 
)

Central administration agency / Specialized agency
(
)

Remarks / Ongoing/Completed
(
/
/ 
Application in progress)
Research and development organization name and role / Main/Joint
(
/
)

RS-2023-

00232134

Metaverse-based

Space object orbit

Information visualization and

Integration technology development

JuPCN
(
)

2023.04.01 ~ 2026.12.31

(2023.04.01 ~ 2026.12.31)

Space situation real-time visualization /

Orbit information comparison and integration 
·

Metaverse integration system construction

Real-time data collection and comparison
/ 
/

Orbit simulation based on 
AI

Integration

Information and Communication Technology Planning and Evaluation Institute
Ongoing

PCN main
(
)
Corp.

RS-2026-

25514284

Emotion/sentiment
-
AI

Model generation

Training Dataset

Development of Construction Technology

JUPCN
(
)
2026.04.01 ~ 2028.12.31

(2026.04.01 ~ 2028.12.31.)

Establishment of Biometric Signal Collection Infrastructure

and Intelligent Annotation SaaS

Platform Development

Information and Communication Technology Planning and Evaluation Institute
Ongoing

PCN main
(
)
Corp.

RS-2026-

25527887

Digital LCI based

Service

Carbon Footprint

Calculation Tracking Management

Core Technology for

Development

JuiniEasy
(
)

2026.04.01 ~ 2029.12.31

(2026.04.01 ~ 2029.12.31)

Carbon Emission Management of Digital Services

Lifecycle / AI based

Carbon Footprint Calculation and Management

System Construction Heterogeneous System
/

Data Collection and Data

Warehouse Analysis Infrastructure

Establishment

Information and Communication Technology Planning and Evaluation Institute
Ongoing

PCN Joint
(
)
Co., Ltd.

RS-2026-

25504479

Generative
Image
AI

Service Environment

Character and Webtoon

Copyright Opt-out

Response Technology and

Evaluation Model Development

Seokyeong University

Industry-University Cooperation Foundation
2026.04.01 ~ 2028.12.31

(2026.04.01 ~ 2028.12.31)

Generative
Copyright Protection
AI
/

Copyright Opt-out Application and

Infringement Identification Response Technology Development /

Large-scale Webtoon Data-based

Copyright Infringement Assessment Algorithm

Development

Korean Creative Content Agency
Ongoing

PCN Participation
(
)
Co., Ltd.

RS-2026-

25518171

Remote Multi-party

Participant's Conversation

Context Recognition

Agent-based
AI

Telepresence \nXR

Platform Development

JuPCN
(
)

2026.04.01 ~ 2029.12.31.

(2026.04.01 ~ 2029.12.31)

Remote Collaboration Platform \nXR Based

Multilateral Conversation Context Awareness and \n/

Interactive Platform Construction \nXR \n/

Multimodal Data Synchronization and

Persona Reflective Multiple Avatars

Technology Development

Korean Creative Content Agency
Ongoing

PCN main
(
)
Corp.

RS-2026-\n25535833

Dark Web and

Virtual Assets

Transaction Tracking Linkage

Drug Investigation Integrated System

Development

Sungkyunkwan University \nIndustry-University Cooperation Foundation\n2026.04.01 ~ 2028.12.31

(2026.04.01 ~ 2028.12.31)

Drug Crime Integrated Investigation System

Dark Web \nVirtual Asset Crime \n/ \n/

Data Integration and Analysis Environment

Preparation Unstructured Data Collection\n/\n,

Knowledge Graph Loading and

Visualization Dashboard for Investigators

Development

Scientific Policing

Promotion Center\nIn Progress

PCN Participation
(
)
Co., Ltd.

RS-2026-

25561688

Disaster Site Responsive

Drone Video Control

Goggle System\nXR

JuPCN
(
)

2026.05.01 ~ 2027.12.31

(2026.05.01 ~ 2027.12.31)

Drone Video Based \nControl \nXR \n/

Ultra-Low Latency Drone Video Visualization

and \nSituation Awareness Integrated Control \nAI

System Commercialization \nBasis \n/P5G

Transmission and \nBasis \nVLM/LLM

Field Briefing Technology Application

Korea Institute of Industrial Technology \nPlanning and Evaluation\nIn Progress

PCN main
(
)
Corp.

RS-2026-

25567830

Semiconductor \nIndustry \nPCB

Problem-Solving Oriented Manufacturing

Specialized Multi AI

Agent Technology

Development

InterX Co., Ltd.

2026.04.01 ~ 2028.12.31

(2026.04.01 ~ 2028.12.31)

Manufacturing Process Optimization \nPCB \n/ AI

Visual Twin Advancement and Mass Production

Line Monitoring Platform Construction

Core Process Layout Design 
/

and Equipment Data Management

Pipeline Construction

Korea Institute of Industrial Technology Advancement
In Progress

PCN Participation
(
)
Co., Ltd.

- 46 -

RS-2024-

00339583

based 
XOps

Population Decline Areas

Social Issue Resolving AI

Policy Simulation

Platform Technology Development

and Demonstration

JuPCN
(
)

2024.04.01 ~ 2027.12.31

(2024.04.01 ~ 2027.12.31)

Local Social Issue Resolution

Simulation /

based 
DataOps/MLOps 
AI

Policy Simulation Platform

Construction 
Multiorganization Data Connectivity 
/

and Geo-information Based Change

Monitoring 
Development
UI

Information and Communication Technology Planning and Evaluation Institute
Ongoing

PCN main
(
)
Corp.

RS-2024-

00354327

High-quality
Ultra-low Latency 
,

Cloud 
XR

Computing Technology Development

JuPCN
(
)

2024.04.01 ~ 2026.12.31

(2024.04.01 ~ 2026.12.31)

Content Server-based 
XR

Rendering 
Cloud Native 
/

Environment High-resolution 
Content 
XR

Offloading Technology Development / HW

Acceleration-based Rendering and

Pre-warming Load Balancing Technology 
/

Development

Information and Communication Technology Planning and Evaluation Institute
Ongoing

PCN main
(
)
Corp.

RS-2024-

00460980

Data Utilization

Enhancement for

Distributed Data

Federated Computing Technology

Development and Demonstration

Korea Institute of Science and Technology

2024.07.01 ~ 2028.12.31

(2024.07.01 ~ 2028.12.31)

Data Security Enhancement Federated

Computing 
Data Silos 
/

Resolution via FedAI

Central Server and Neural Network Construction /

Federated Learning Orchestration

Design and Data De-sensitization

Module Development

Information and Communication Technology Planning and Evaluation Institute
Ongoing

PCN Participation
(
)
Co., Ltd.

RS-2024-

00442513

Understanding of Work Situations

and Inference-Capable

Large-Scale

AI Model

Based Robot Manipulation

Work Learning Technology

Development

Sejong University

Industry-Academic Cooperation Foundation
2024.07.01 ~ 2028.03.31

(2024.07.01 ~ 2028.03.31)

Model for Robot Manipulation Learning
AI
/

VLM Based Robot Work Cognition

and Synthetic Data Generation Platform

Development
Digital Twin Based
/

Random Synthetic Data Automatic

Generation and Learning Simulation

Korea Institute of Industrial Technology \nPlanning and Evaluation\nIn Progress

PCN Participation
(
)
Co., Ltd.

RS-2024-

00507739

Semiconductor

Process Optimization
PCB

for Optimization

Equipment Based
AI

Autonomous Control and

State Measurement Technology

Development

Joo Blue NEX
(
)

2024.09.01 ~ 2028.12.31

(2024.07.01 ~ 2028.03.31)

Equipment Autonomous Control
PCB
/ AAS

Based Process Recipe Autonomous Control

and Quality Prediction Platform Development /

Demand Company Digital Twin Design

and Physical Action Simulation

Integration

Korea Institute of Industrial Technology
Planning and Evaluation In Progress

PCN Participation
(
)
Co., Ltd.

RS-2025-

25449059

Future Agriculture

Innovation in Productivity

for Multipurpose Autonomous

Orchard Work Robot
-

Partnering Platform

Development

JuPCN
(
)

2025.09.01 ~ 2028.12.31

(2025.09.01 ~ 2028.12.31)

Autonomous Agricultural Work Robot Integrated Management

Autonomous Orchard Work Robot
/
·

Platform Demonstration
HAARS
/

Data-Driven
Decision-Making
AI

Support and Robot Partnering Marketplace

Construction

Korea Institute of Industrial Technology
Planning and Evaluation In Progress

PCN main
(
)
Corp.

RS-2026-

25516382

Virtual Fusion

For the content

Quantitative evaluation technology of affective response

Content user emotion

Development

Korea Institute of Science and Technology

2026.04.01 ~ 2028.12.31.

(2026.04.01 ~ 2028.12.31.)

XR Evaluation

Multimodal based / XR

Content emotion measurement and evaluation

Indicator development / Biometric signal

Monitoring patch and AI based

Development of emotion recognition evaluation model

Information and Communication Technology Planning and Evaluation Institute
Ongoing

PCN Participation
(
)
Co., Ltd.

RS-2026-

25522497

Multilateral participation

Immersive experience visualization

Spatial sound configuration and

Reproduction rendering

Technology development

Korea Electronics Technology Institute

2026.04.01 ~ 2028.12.31

(2026.04.01 ~ 2028.12.31)

Spatial sound for immersive experience -

Reproduction / Multimodal data /

Based on three-dimensional virtual space and

Customized sound rendering development /

Geospatial data collection

and 
Usage Locations 
VQA-VLM

Attribute Inference

Information and Communication Technology Planning and Evaluation Institute
Ongoing

PCN Participation
(
)
Co., Ltd.

- 47 -

Attachment
Plan for Managing Research Laboratory Operating Costs of For-Profit Institutions
‧
Not Applicable

‧

Status of Research and Development Projects
1.

Project Name
Name of Research and Development Project
Name of Research and Development Institution

Research Supervisor
Affiliation
Name

Research and Development Duration

Overall
Year    Month
     20  .  .  .  ~  20  .  .  . (   
)
Following Year
1
Year   Month
     20  .  .  .  ~  20  .  .  . (   
)

Following Year
n
Year   Month
     20  .  .  .  ~  20  .  .  . (   
)

Operating Costs Amount for Research Laboratories of For-Profit Institutions
2. 
(
)
Unit
Thousand Won
(
: 
)

Category
Consumable Costs Necessary for Laboratory Operations

Office Equipment and 
Office Software 
Costs (A)

Equipment and Supplies Costs for 
Heating, Cooling, and Maintaining 
a Clean Environment in Laboratory (B)
‧

Total
(C=A+B)

Unavailable for Entire Period
(
)
Stage
1
Unavailable
(
)
Stage
n
Unavailable
(
)

Enter the amount planned at the time of the initial research and development project agreement
* 
Enter the purchase, installation, rental, usage, or lease costs of office equipment and office software in
** A
‧
‧
‧
Enter the purchase and maintenance costs of equipment and supplies necessary for maintaining heating, cooling, and a clean environment in
*** B
‧
‧
Rows may be added or deleted according to the annual composition of the research and development project
**** 
‧

Items of Operating Costs for Research Laboratories of For-Profit Institutions
3. 
(
)
Unit
Piece
Thousand Won
(
: 
, 
)
Category
Classification
Quantity (G)
Unit Price (H)
Amount (I=G×H)
Following Year
1

Item Name
Item Name
Following Year
n

Item Name

Enter the amount planned at the time of the initial research and development project agreement
* 
Enter the item name of equipment, software, and supplies in Item Name
** ‘
’
‧
‧
In the classification column, when using plans for office equipment and software costs, enter office and when planning costs for equipment and supplies for maintaining heating, cooling, and a clean environment, enter environmental maintenance
*** ‘
’
(
) 
‘
’
, 
When planning costs for equipment and supplies for maintaining a clean environment, enter environmental maintenance
(
) 
‘
’
‧
Rows may be added or deleted according to the phase composition of the research and development project
**** 
‧
The content entered in the title must match the content entered in the title
***** 
3
2
For-profit institutions must submit this document to the head of a central administrative agency when applying for research and development projects
****** 
If not submitted, it cannot be reflected retroactively and if the operating costs will not be used, omit
        (
, 
)

Year   Month   Day

Research Supervisor:
ㅇ ㅇ ㅇ 
Signature
(
)
Main/Co/Consigned Research and Development Institutions
/
/
:
ㅇ ㅇ ㅇ
Seal
(
)

To the President of the Korea Technology and Information Promotion Agency for SMEs

- 48 -

Attachment
Results of Self-Inspection on Security Classification of Applied Project and Security Project Confirmation Certificate

Not Applicable

Results of Self-Inspection on Security Classification of Applied Project and

Obligation Confirmation Certificate

Project Name
Project Number

Project Title

Main R&D Institution
Main Research Supervisor

Co-R&D Institution
Co-Research Supervisor

Consigned R&D Institution
Consigned Research Supervisor

Our institution is applying for the above-mentioned project in the SME Technology Development Support Project and has checked whether it is a security project.

The security classification is as attached, and we confirm it to be the same.

Our institution has reviewed all the attachments related to the SME Technology Development Support Project's security measures
and in the event that the project applied for is confirmed as a security project, we commit to fulfilling the obligations as an R&D institution for security projects as defined in the security measures
and fulfill our responsibilities.

Furthermore
If the above project's security classification is submitted as a general project based on self-inspection results, but is later designated as a security project due to the Security Project Classification Committee's results or governmental policy changes,
we commit to fulfilling the obligations as an R&D institution for security projects as stipulated in the security measures
and fulfilling our responsibilities.

Our institution agrees that if we violate obligations according to the security measures, we will be subject to sanctions and bear civil and criminal liability under the National R&D Innovation Act
and related security laws.
·

Attachment
Self-Inspection Checklist for Security Classification of Project to be Conducted

SME Technology Development Support Project Security Measures

Year    Month    Day

Main R&D Institution Name:
Representative
Signature
:        (
) Supervisor 
Signature
:       (
)

Co-R&D Institution Name:
Representative
Signature
:        (
) Supervisor 
Signature
:       (
)

Consigned R&D Institution Name:
Representative
Signature
:        (
) Supervisor 
Signature
:       (
)

To the Minister of SMEs and Startups & President of the Korea Technology and Information Promotion Agency for SMEs

- 49 -

Attachment
Not Applicable

Self-Inspection Checklist for Security Classification of Project to be Conducted

According to Article 
of the Enforcement Decree of the National R&D Innovation Act, based on the classification of R&D tasks into security projects,
45
( )
□ 
Please conduct the inspection, with security classifications being 
Security Project
and 
General Project
.( )

Projects classified as security projects must be managed in accordance with the attached
SME Technology Development Support Project Security Measures
and 
<
2> ' 
 □ 
According to the internal security management regulations of the R&D institution performing security projects.

Pro
 ject
 
Name
 
Project
 
Number
Ins p ect ion Da y
20  .   .   .
Pro
 ject
 
Ti tle
Use the exact project title entered in the project receipt system.
Main R&D Institution
Main Research Supervisor
Co-R&D Institution
Co-Research Supervisor
Consigned R&D Institution
Consigned Research Supervisor

N um ber
Security Classification and Review Criteria
Review Results

Yes
No

1
Defense Acquisition Program Act
Article
Clause related to research and development projects for defense capability improvement
3
1
「
」

2
Research and development project related to technology undergoing localization due to refusal of technology transfer from abroad

3
Research and development project related to future core technology recognized as necessary for protection by the head of a central administrative agency

4
Act on the Prevention of Leakage and Protection of Industrial Technology
Article
Clause related to national core technology
2
2
「
」 
Related research and development project

5
Foreign Trade Act
Article
Clause related to export licenses and restrictions
after consultation with the relevant authority
19
1
「
」 
Research and development project

6
Other projects deemed necessary to be classified as security projects

For projects labeled as security by the research institution:^ please provide detailed reasons
‘
’
※

Final Security Classification Check Results
Security Project         
General Project
:      □ 
□

If any single item is marked
Yes
in the above review results, it will be classified as a security project,
“
”
, 
※

Our institution confirms that all of the above items have been diligently reviewed and compiled.

Year     Month     Day
20

Main R&D Institution Name:
Representative
Signature
:        (
)
Supervisor 
Signature
:       (
)
Co-R&D Institution Name:
Representative
Signature
:        (
)
Supervisor 
Signature
:       (
)
Consigned R&D Institution Name:
Representative
Signature
:        (
)
Supervisor 
Signature
:       (
)